# Environmental and Social Management Plan (ESMP)

# for

# Sub-Project Lupoglav and Bistrica field in Žepče Municipality

# (Final)

# Agriculture Resilience and Competitiveness Project

# (ARCP)

May 2021

GENERAL DATA

| Consultant | Hydro-Engineering Institute Sarajevo | OIKON Ltd., Institute for applied ecology |
| --- | --- | --- |
|  | Stjepana Tomića 1 | Trg senjskih uskoka 1-2, HR-10020 |
|  | 71000 Sarajevo | 11000 Zagreb, Republika Hrvatska |
|  | Tel: + 387 33 212 466/7 | Tel: + 385 1 5507 100 |
|  | Fax: + 387 33 207 949 | Fax: + 385 1 5507 101 |
|  | E-mail: heis@heis.ba | E-mail: oikon@oikon.hr |
|  | Web: https://www.heis.com.ba | Web: https://oikon.hr |
| Experts: | Dragana Selmanagić, M.Sc.C.E. Erna Zildžović, B.Sc. in Economy Vukašin Balta, Ph.D. in Geology Senida Džajić Rghei, M.Sc.C.E. Admir Aladžuz, M.Sc. in Biology/Ecology | Božica Šorgić, Ph.D. in Chemistry Vladimir Kušan, Ph.D. in Forestry Nela Jantol, M.Sc. in Biology Marta Mikulčić, M.Sc. in Biology Ivona Žiža, M.Sc. in Agronomy Ksenija Hocenski, M.Sc. in Biology Matija Kressonja, M.Sc. prot. nat. et amb. Andrea Neferanović, mag. ing. silv. Mateo Gudić, M.Sc. in Sociology |

CONTENTS

1	INTRODUCTION	1

1.1	Brief Project Description	1

1.2	The Aim of the Environmental and Social Management Plan	3

2	OVERVIEW OF PERMITTING NEEDS	3

3	PROJECT DESCRIPTION	5

3.1	Project Site Description	5

3.2	Agricultural Production Background	6

3.3	Description of the Previously Used Irrigation and Drainage Systems	6

3.4	Irrigation Water Demand and Drainage Demand	6

3.5	Assessment of Water Demands for Agriculture	7

3.6	Description of New Irrigation and Drainage System	10

3.6.1	Irrigation System	10

3.6.2	Drainage System	14

3.7	System Operation and Maintenance	15

4	DESCRIPTION OF THE ENVIRONMENT AND SOCIAL SETTINGS	16

4.1	Physical Environment	16

4.1.1	Climate and Precipitation	16

4.1.2	Air Quality	18

4.1.3	Geology and Hydrogeology	18

4.1.4	Land	24

4.1.5	Forest	25

4.1.6	Water Resources	26

4.1.7	Biological Characteristics	27

4.1.8	Protected Areas	30

4.1.9	Waste management	30

4.2	Socio-economic characteristics	31

4.2.1	Main socio-economic characteristics of Žepče Municipality	31

4.2.2	Agricultural development in Žepče Municipality	31

4.2.3	Agricultural parcels covered by irrigation/drainage system	32

5	ASSESSMENT OF ENVIRONMENTAL AND SOCIAL IMPACTS OF THE PROPOSED ACTIVITIES	33

5.1	Impacts in the design/planning phase	33

5.1.1	Impacts on the River Sub-Basin	33

5.1.2	Land acquisition, restriction on land use and involuntary resettlement	33

5.2	Impacts in the Construction Phase	34

5.2.1	Land	34

5.2.2	Forest and forest land	34

5.2.3	Water Resources	34

5.2.4	Air quality	35

5.2.5	Noise	35

5.2.6	Biological Characteristics	35

5.2.7	Protected areas and ecological network	36

5.2.8	Waste generation	36

5.2.9	Cultural heritage	36

5.2.10	Occupational health and safety	37

5.2.11	Community health and safety	37

5.2.12	COVID-19 related OHS, Labor and Community Health and Safety risks	37

5.2.13	SEA/SH risks	37

5.3	Impacts in the Operation Phase	38

5.3.1	Land	38

5.3.2	Water Resources	38

5.3.3	Pest and Weed Management	39

5.3.4	Air quality	39

5.3.5	Noise	39

5.3.6	Biological Characteristics	39

5.3.7	Impacts on protected areas and ecological network	40

5.3.8	Waste generation	40

5.3.9	Community health and safety	40

5.4	Positive Environmental and Social Impacts	41

6	ENVIRONMENTAL AND SOCIAL MANAGEMENT PLAN	42

6.1	Environmental and Social Impacts Prevention/Mitigation Plan	42

6.2	Environmental and Social Monitoring Plan	53

7	PUBLIC CONSULTATION	61

7.1	Details of the public consultation for the original EMP	61

8	ANALYSIS OF CAPACITY BUILDING AND TRAINING NEEDS	62

8.1	Training needs	62

8.2	Equipment Procurement	63

9	ANNEXES	64

LIST OF TABLES

Table 1 WB ESSs relevant for the project	2

Table 2 Instruments Required Pursuant to the Procedures of the WB and FBiH Laws	4

Table 3 Overview of agricultural areas by locations	5

Table 4 Monthly total water needs (m3) for Municipality of Žepče	7

Table 5 Water consumption in critical month (July) in project zone A	8

Table 6 Water consumption in critical month (July) in project zone B	8

Table 7 Water consumption in critical month (July) in project zone C	9

Table 8 Average climatic parameters for the period 1987-2016 – MS Zenica	17

Table 9 Characteristic flows of river Bosna	26

Table 10 Results of water quality analysis of river Bosna	27

Table 11 Target species and habitats of potential Natura 2000 area BA8300072 River Bosnia	30

Table 12 Plan of Measures for Prevention/Mitigation of Environmental and Social Impacts for the Sub-Project areas of Lupoglav and Bistrica field in Žepče Municipality	43

Table 13 Environmental and Social Monitoring Plan	53

Table 14 Required equipment	63

LIST OF FIGURES

Figure 1 Overview of project zones in Žepče Municipality	5

Figure 2 Overview of the irrigation system on left (A and B) and right (C) river banks of river Bosna	10

Figure 3 Pressure distributive irrigation network on the left bank	12

Figure 4 Pressure distributive irrigation network on the right bank	14

Figure 5 Overview of the drainage system of Bistričko field	15

Figure 6 Average monthly air temperature and monthly precipitation at MS Donji Lug and MS Zenica for the period 2011-2016	16

Figure 7 The wind rose for MS Zenica	17

Figure 8 Position of Žepče Municipality within the area defined by agricultural surfaces situated on morphologically flat terrain (alluvium of river Bosna)	19

Figure 9 Geology of the wider surroundings of area intended for agricultural production in Žepče Municipality	20

Figure 10 Tectonic characteristics of the area in the surroundings of Osmužnice, Obarci,  Deseci and Bistričko field	22

Figure 11 Hydrogeological map of wider surroundings of agricultural area in Žepče Municipality	23

Figure 12 Land types within the scope of the Žepče subproject (Source: Preliminary Design)	25

Figure 13 View of the existing canal which is overgrown with vegetation (photo: Oikon Ltd.)	28

Figure 14 View of the vegetation towards left river bank of Bosna (photo: Oikon Ltd.)	28

Figure 15 View of the location of the planned reservoir in the forest (photo: Oikon Ltd.)	29

ABBREVIATIONS

| ARCP | Agriculture Resilience and Competitiveness Project |
| --- | --- |
| BiH | Bosnia and Herzegovina |
| COVID-19 | Coronavirus Disease |
| FBiH | Federation of Bosnia and Herzegovina |
| EF | Ecological flow |
| EIA | Environmental Impact Assessment |
| ESF | Environmental and Social Framework |
| ESMF | Environmental and Social Management Framework |
| ESMP | Environmental and Social Management Plan |
| ESS | Environmental and Social Standards |
| EU | European Union |
| FMA | Forest Management Area |
| FMET | Federal Ministry of Environment and Tourism |
| FMU | Forest Management Unit |
| IDP | Irrigation Development Project |
| IT | Information Technology |
| LC | Local community |
| LMP | Labor Management Procedures |
| MoAWMF | Ministry of Agriculture, Water Management and Forestry |
| OHS | Occupational Health and Safety |
| PIU | Project Implementation Unit |
| PPE | Personal Protective Equipment |
| PUC | Public Utility Company |
| RAP | Resettlement Action Plan |
| RPF | Resettlement Policy Framework |
| RS | Republic of Srpska |
| SEA/SH | Sexual Exploitation and Abuse / Sexual Harassment |
| SEP | Stakeholder Engagement Plan |
| WB | World Bank |
| WUA | Water User Association |

# INTRODUCTION

## Brief Project Description

The World Bank (WB) is considering to support Bosnia and Herzegovina through the Agriculture Resilience and Competitiveness Project (ARCP). The project objective is to enhance agriculture sector resilience and increase competitiveness towards EU market accession. The project covers both Entities: the Federation of Bosnia and Herzegovina (FBiH) and the Republic of Srpska (RS). The implementation of the Project in the FBiH will be managed by the Project Implementation Unit (PIU) within the Ministry of Agriculture, Water Management and Forestry (MoAWMF).

The Project has 4 components, as follows:

Component 1. Enhancing public support resilience and traceability, with sub-components:

  - Sub-component 1.1 Enhancing Agriculture Information Systems;

  - Sub-component 1.2 Supporting Climate-resilient agriculture;

Component 2. Improving agriculture productivity, adaptation to climate change, and enhancing linkages with markets, with sub-components:

  - Sub-component 2.1. Strengthening Value Chain and Developing Productive Partnerships;

  - Sub-component 2.2. Improving irrigation and drainage systems for climate change;

Component 3. Food Quality and Safety Enhancement adaptation, with sub-components:

  - Sub-component 3.1. Food Quality and Safety Standards;

  - Sub-component 3.2. Information Technology (IT) Systems for Food Safety Enhancement;

Component 4. Project Management.

Planned activities within the sub-component 2.2 include construction/rehabilitation of irrigation schemes. FBiH has four implementation ready schemes (sub-projects) prepared as part of the Irrigation Development Project (IDP). There are 15 more potential schemes to be considered for support under ARCP according to the agreed criteria for which feasibility and design studies are yet to be conducted.

Four implementation ready sub-projects related to construction/rehabilitation of irrigation systems include following locations:

Areas of local communities Svojat and Zelenika - Municipality of Živinice;

Areas of Žepačko field, Bistričko field, Lupoglavsko field and Radovlja - Municipality of Žepče;

Areas of Trnova and Šehovci - Municipality of Sanski Most;

Areas of Klokot – Papari and Bakšaiš (sub-area Kralje-Vrkašići) - Municipality of Bihać.

This Environmental and Social Management Plan (ESMP) covers environmental and social impacts attributable to the irrigation system in the sub-project areas Lupoglav and Bistrica field in Žepče Municipality in FBiH. Preliminary design of irrigation system in sub-project areas Lupoglav and Bistrica field in Žepče Municipality was the basis for development of this document.

The ESMP was originally prepared for the now closed Irrigation Development Project, in August 2019 and in line with the World Bank Operational Policies (safeguards). The ESMP is revised in May 2021 to include provisions of the World Bank Environmental and Social Framework (ESF) and to ensure alignment of the ESMP with the provisions of the relevant Environmental and Social Standards (ESSs).

Table 1 WB ESSs relevant for the project

| ESS | Name | Relevance to the Project |
| --- | --- | --- |
| ESS 1 | Assessment and Management of Environmental and Social Risks and Impacts | This standard guides the preparation of environmental and social instruments including those that have been prepared for the BiH ARCP Project: (i) ESMF, (ii) SEP, (iii) RPF, (iv) LMP and this ESMP. |
| ESS 2 | Labor and Working Conditions | This standard guides the creation of sound worker-management relationships. The primary labor risk are: the risk of informal work, the risks of unpaid and underpaid work, work overload, poor terms and conditions of engagement, lack of occupational health and safety measures, and denied access to social security, pension or health insurance. Labor Screening and Compliance Checklist, and Monitoring and Evaluation procedures have been developed to be included as mandatory in the tender documentation providing compliance of third parties i.e., different contractors to the ESS 2 requirements. |
| ESS 3 | Resource Efficiency and Pollution Prevention and Management | This standard sets out the requirements to address resource efficiency and pollution prevention and management throughout the project life cycle. Considering that activities for this sub-project involve construction works, the major risk is that Contractors will not be aware of best practices to avoid or minimize pollution from project activities or avoid or minimize adverse impacts on human health and the environment. This ESMP will guide contractors to implement adequate pollution prevention and management measures. |
| ESS 4 | Community Health and Safety | This standard sets out the requirements to avoid or minimize community exposure to project-related traffic and road safety risks, diseases and hazardous materials and to have in place effective measures to address emergency events. |
| ESS 5 | Land Acquisition, Restriction on Land Use and Involuntarily Resettlement | This standard guides the procedures to avoid or implement involuntary resettlement and economic displacement with least possible impacts. |
| ESS 6 | Biodiversity Conservation and Sustainable Management of Living Natural Resources | This standard sets the requirement to avoid adverse impacts on biodiversity and habitats. It recognizes that protecting and conserving biodiversity and sustainably managing living natural resources are fundamental to sustainable development. This Sub-project will not be implemented in nationally and internationally recognized natural and critical habitats, protected areas, wetlands and Ramsar sites or locally designated nature sites. This ESMP provides guidance to avoid or minimize the respective impacts on biodiversity and implement mitigation measures as appropriate. |
| ESS 8 | Cultural Heritage | Objective of this standard is to protect cultural heritage from the adverse impacts of project activities and support its preservation. |
| ESS 10 | Stakeholder Engagement and Information Disclosure | This standard guides the inclusion of relevant stakeholders in the project lifecycle. In line with the requirements of this ESS, a Stakeholder Engagement Plan including a Grievance Redress Mechanism has been developed for this Project. The main risk is associated with appropriate implementation of SEP. |

## The Aim of the Environmental and Social Management Plan

The aim of the ESMP is to:

- Analyse the current legal framework relevant to the irrigation and drainage systems construction and rehabilitation projects,

- Analyse available data on the baseline state of social, physical and biological environment,

- Identify potential negative and positive environmental and social impacts of the project and propose mitigation measures,

- Propose a program of environmental and social monitoring.

# OVERVIEW OF PERMITTING NEEDS

After initial examination of the situation of irrigation development subprojects (screening) by the World Bank, it was concluded that any significant adverse effects were not expected and thus were originally classified as Category 'B' based on the operational policies on environmental assessment (OP 4.01). Under the ESF, this subproject is screened as that of Moderate risk, requiring preparation of an Environmental and Social Management Plan (ESMP).

A brief overview of the permitting requirements for the Sub-Project Žepče is given below. A detailed review of the legal framework of environmental impacts assessments in Bosnia and Herzegovina is provided in the Environmental and Social Management Framework (ESMF) for the "Agriculture Resilience and Competitiveness Project in Bosnia and Herzegovina (ARCP)". This document provides a detailed analysis of the compliance of the Project activities with the provisions of the law regulating the protection of environment in Bosnia and Herzegovina, as well as the requirements of the World Bank Environmental and Social Framework (ESF).

Pursuant to the requirements of the Regulations of Plants and Facilities Requiring Environmental Impact Assessment and Plants and Facilities Allowed to Be Constructed and Commissioned Only after the Provision of the Environmental Permit („Official Gazette of FBiH“, No. 19/04), as well as Regulations of plants and facilities allowed to be constructed and commission only if provided with the environmental permit („Official Gazette of Zenica-Doboj Canton (ZDK)“, No. 14/13), projects related to the construction/reconstruction of irrigation and drainage systems are not subject to environmental impact assessment, or the environmental permit procedure.

Pursuant to the Law on Waters („Official Gazette of FBiH“, No. 70/06) irrigation and drainage development projects are subject to the water acts procedure which, in this case, is the responsibility of the Sava Basin Water Agency. The procedure of issuing water acts, and their relationship with the environmental permit, is described in detail in the Environmental and Social Management Framework.

Pursuant to federal and cantonal regulations on urban planning and construction, it is necessary for an irrigation and drainage construction project to obtain relevant construction approvals, namely Location Permit, Construction Permit and Use Permit. Construction Permit and Use Permit are required for irrigation system rehabilitation projects.

Furthermore, this type of project is subject to the procedure of granting concession for the extraction of water, regulated by the Law on Concessions („Official Gazette of ZDK“, No. 05/03).

The following table summarizes all necessary instruments for the proposed sub-project areas Lupoglav and Bistrica field in Žepče Municipality. It is important to emphasize that applicants for water acts, concession for exploitation of water resources and permits pursuant to the construction laws are future system users.

Table 2 Instruments Required Pursuant to the Procedures of the WB and FBiH Laws

| Sub-Project | Risk Pursuant to the WB | Environmental Assessment Instrument | Instruments Pursuant to the Water Laws | Instruments Pursuant to the Construction Laws |
| --- | --- | --- | --- | --- |
| Areas Lupoglav and Bistrica field in Žepče Municipality | Moderate | Environmental and Social Management Plan | Water acts Concession for water abstraction | Location permit Construction permit Use permit |

# PROJECT DESCRIPTION

## Project Site Description

The planned irrigation system is located in the municipality of Žepče, which is located in the central part of BiH in Zenica-Doboj Canton (ZDK). The surface of Žepče Municipality is 282 km2. In the administrative sense, the municipality has 46 local communities (LC) and borders with the municipalities of Zenica, Zavidovići and Maglaj (FBiH), and with the municipality Teslić (RS). The main road M-17 (E73) of Šamac-Sarajevo-Ploče (RH) passes through the municipality of Žepče. The route of the Šamac-Sarajevo-Ploče railway line runs through the valley of the Bosna River. The base of the hydrographical network in the area of ​​the municipality is the river Bosna, which runs through the territory of the municipality in length of 27 km, southwest-northeast direction. Of the total area of ​​the municipality about 63% is covered by forests. Meadows account for 4%, pastures 4.6%, arable land 4.58%, orchards 2.61% and infertile land 4.3%. The proposed project area is about 220 m above sea level. It is located in the area of ​​the following local communities (LC): LC Zepče, LC Radovlje, LC Lupoglav, LC Osovo, LC Orahovica and LC Bistrica (Table 3).

Table 3 Overview of agricultural areas by locations

| Project zone | Zone name | Field | Local community | Area (ha) |
| --- | --- | --- | --- | --- |
| A | Žepče | Žepačko | K.O. Žepče-van | 27.50 |
| B | Lupoglav and Radovlje | Lupoglavsko and Radovlje | K.O. Lupoglav K.O. Radovlje K.O. Osova | 130.20 |
| C | Bistrica | Orahovačko and Bistričko | K.O. Bistrica K.O. Orahovica | 154.70 |
| TOTAL |  |  |  | 312.40 |

The project area covers the areas of Žepačko field, Bistričko field, Lupoglavsko field and Radovlje (Figure 1) with a total area of 312.40 ha. River Bosna flows through the middle of the project area.

Figure 1 Overview of project zones in Žepče Municipality

## Agricultural Production Background

Žepče is situated in central Bosnia and Herzegovina, in the middle between Zenica and Doboj. It is located around the central stream of the Bosna river, surrounded by fertile fields, mild slopes, and hills covered with whitewashed and coniferous forests. According to cadastral data, the Municipality of Žepče covers an area of approx. 280 km2. Before 1992, the Žepče municipality didn't have a tradition of agriculture production. Organized agricultural production took place only through the "Nova trgovina" company and was mainly based on crop production. In other parts of the municipality, people were mainly engaged in agriculture and cultivation of crops for their own needs and to feed livestock. Today's agricultural production has been changed and all branches of agricultural production are represented: livestock breeding, fruit growing, farmland and increasing production in protected areas - greenhouses as part of vegetable production. The number of livestock has increased thanks to registered companies for dealing with this type of production - farms. There has also been an increase of autonomous agricultural producers who are expanding their livestock numbers for the market needs, and not just by tradition for their own needs. There is also a purchase of milk from two dairies.

The assumption is that fruit growing, with its intensity of development, would occupy very quickly an important place in the agriculture development in the Municipality of Žepče. According to the statistics for year 2019 (PO-22b), the total area used for berry fruit plantations is about 370 ha, thereof 320 ha of raspberry, 30 ha of blackberry and 20 ha of blueberry, strawberry and aronia. In 2018, seven purchasers bought 1477 t raspberries, 164 t blackberries, 44 t of forest blackberry and 1.2 t of strawberries. There was no repurchase of blueberries and aronia. The total area of intensive plantations of grapevine from the initial 9.5 ha increased to 36.6 ha. In 2017, the wine production from grape vineyards called "Zemlja" started. The largest area is owned by the company "Povratak" Ltd. Žepče that builds its own winery in the Municipality of Žepče. The area of intensive and semi-intensive tall fruit trees plants is about 51 ha with increase of hazel planting in the last three years. Currently, there are approximately 8 ha of area planted with hazel.

Farming, as a branch of agricultural production in the Municipality of Žepče, changes over time. The crop type is directly related to livestock production - wheat is increasingly replaced by barley and corn as the basic livestock feed. The areas planted with grain have been over 300 ha each year. The area occupied by the greenhouses is about 2.8 ha.

On the municipal level, many humanitarian organizations and cantonal expert services of the Municipality of Žepče have organized plenty agricultural educations in order to improve the agricultural production of each farmer.

Agriculture as a part of the municipality's development is increasingly strengthened thanks to associations and cooperatives.

## Description of the Previously Used Irrigation and Drainage Systems

In the sub-project area in Žepče Municipality there is no organized irrigation system. In the previous period, agricultural producers have independently organized irrigation according to the needs and possibilities.

The "drop-by-drop" system was dominant, as well as the individual ways of irrigation according to the possibilities of farmers (from public water supply, accumulation of water in barrels, water catchment through pipes from watercourses, etc.).

## Irrigation Water Demand and Drainage Demand

In the Preliminary design, in line with the calculations of water demand for the irrigation system in Žepče Municipality, the required water quantities are:

- For project zone A, the water consumption in the critical month is 16.47 l/s, i.e. the daily consumption will amount to 1,067.5 m3/day.

- For project zone B, water consumption in the critical month is 37.05 l/s, i.e. daily consumption will amount to 2,400.9 m3/day.

- For project zone C water consumption in the critical month is 86.84 l/s, i.e. daily consumption will amount to 5,627.4 m3/day.

The irrigation water intake is the river Bosna. The abstracted water is pumped into the reservoir through the pressure pipeline, whereas from the reservoir the water is returned to the distribution irrigation network by the gravity pipeline.

In the Preliminary design, the drainage of the area is foreseen by the cleaning of the existing drainage channels, except in the part of the Bistričko field, where the drainage is prevented by the roads and the embankment of the railway line. Construction of drainage canals is foreseen in this section. The calculated inflow from the Bistričko field to the drainage canal for the 25-year return period is Q=0.758 m3/s.

## Assessment of Water Demands for Agriculture

In order to assess the need for water for irrigation of agricultural crops, it is necessary to determine the total water required in the vegetation period, i.e. the value of evapotranspiration. Evapotranspiration is the total amount of water that is lost in the evaporation and transpiration processes from a certain surface at a certain time. Evaporation corresponds to the value of water that is lost from the soil surface by evaporation, while the transpiration corresponds to the value of the water consumed by the plant through the root system. The evapotranspiration processes are influenced by climatic conditions (air temperature, wind, relative humidity and solar radiation), inclination of terrain, soil colour, soil coverage, etc.

In order to calculate water demand within the Design Project in the Municipality of Žepče (Design project for irrigation system for Subproject area of Lupoglav and Bistrica polje in Municipality of Žepče, CODE: 003-03-03/19, Higracon Ltd. Sarajevo & Hidroing Ltd. Osijek, March, 2019) the monthly climatic data from the meteorological station Zenica were used. The period from 1987 to 2016 was analysed. Based on the Agronomic Basis data, the water needs of certain crops that are planned to plant are determined. For calculation of the reference crop evapotranspiration (ET0) and effective precipitation (EP), FAO methodology was used (Allan et al., 1998).

Estimation of crop evapotranspiration (ETc) was determined from the relation of ET0 and determined crop coefficient (kc). The value of the crop coefficient (kc) was determined depending on the development phase of the crop and its duration (Allen et al., 1998; Steduto et al., 2012; Lazzara et al., 2010). In order to obtain the specific need for irrigation for the average, dry and humid year, from the 30 years analysed, monthly values that occur with the probability of occurrence 5/10 (average year), 1/10 (drought year) and 8/10 years (moist year) were selected. It is also necessary to point out that the budgets were published with the assumption of a minimum groundwater level of 3.5 m. The beginning of the vegetation of each culture implied that the humidity state was at the level of field water capacity (FWC).

Table 4 Monthly total water needs (m3) for Municipality of Žepče

| Month | IV | V | VI | VII | VIII | IX | Ʃ vegetation period |
| --- | --- | --- | --- | --- | --- | --- | --- |
| A | 10,037.97 | 17,913.58 | 31,254.64 | 33,093.05 | 18,791.09 | 2,445.41 | 113,535.7 |
| B | 32,131.65 | 32,994.41 | 58,022.04 | 74,428.21 | 48,150.38 | 4,470.57 | 250,197.3 |
| C | 55,300.35 | 89,785.45 | 137,604.88 | 174,444.19 | 109,261.38 | 15,450.55 | 581,851.1 |
| Total | 97,469.97 | 140,693.44 | 226,881.56 | 281,965.45 | 176,202.84 | 22,366.53 | 945,584.1 |

Furthermore, AquaCrop model was used to calculate water consumption according to cultured crop cultures.

Table 5 Water consumption in critical month (July) in project zone A

| Culture | Surface | q24 | Q24 | Q24 + 10% | Q18 |
| --- | --- | --- | --- | --- | --- |
|  | ha | l/s/ha | l/s | l/s | l/s |
| Triticale | 2.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| Corn | 7.625 | 0.51 | 3.89 | 4.28 | 5.70 |
| Corn silage | 7.625 | 0.53 | 4.04 | 4.45 | 5.93 |
| Pumpkin | 1.10 | 0.63 | 0.69 | 0.76 | 1.02 |
| Tomato | 0.33 | 0.90 | 0.30 | 0.33 | 0.44 |
| Pepper | 0.33 | 0.85 | 0.28 | 0.31 | 0.41 |
| Cucumber | 0.33 | 0.49 | 0.16 | 0.18 | 0.24 |
| Strawberry | 5.00 | 0.12 | 0.60 | 0.66 | 0.88 |
| Apple | 0.25 | 0.52 | 0.13 | 0.14 | 0.19 |
| Pear | 0.25 | 0.52 | 0.13 | 0.14 | 0.19 |
| Plum | 1.07 | 0.49 | 0.52 | 0.58 | 0.77 |
| Hazel | 0.59 | 0.62 | 0.37 | 0.40 | 0.54 |
| Grapevine | 0.20 | 0.60 | 0.12 | 0.13 | 0.18 |
| Unused | 0.80 | 0.00 | 0.00 | 0.00 | 0.00 |
| Total | 27.50 |  | 11.23 | 12.36 | 16.47 |
| Net area | 26.70 |  |  |  |  |
| The average hydromodule: |  | 0.62 |  |  |  |

The water consumption in the critical month is 16.47 l/s for the planned structure of agricultural production of Project Zone A so the daily consumption will amount to 1,067.5 m3/day.

Table 6 Water consumption in critical month (July) in project zone B

| Culture | Surface | q24 | Q24 | Q24 + 10% | Q18 |
| --- | --- | --- | --- | --- | --- |
|  | ha | l/s/ha | l/s | l/s | l/s |
| Spring wheat | 15.575 | 0.00 | 0.00 | 0.00 | 0.00 |
| Winter wheat | 15.575 | 0.00 | 0.00 | 0.00 | 0.00 |
| Barley | 31.150 | 0.00 | 0.00 | 0.00 | 0.00 |
| Corn | 15.575 | 0.32 | 4.98 | 5.48 | 7.31 |
| Corn silage | 15.575 | 0.50 | 7.79 | 8.57 | 11.42 |
| Potato | 0.20 | 0.40 | 0.08 | 0.09 | 0.12 |
| Tomato | 0.30 | 0.67 | 0.20 | 0.22 | 0.29 |
| Pepper | 0.30 | 0.84 | 0.25 | 0.28 | 0.37 |
| Cucumber | 0.30 | 0.60 | 0.18 | 0.20 | 0.26 |
| Apple | 7.35 | 0.34 | 2.50 | 2.75 | 3.67 |
| Pear | 7.20 | 0.31 | 2.23 | 2.46 | 3.27 |
| Plum | 3.15 | 0.24 | 0.76 | 0.83 | 1.11 |
| Wild cherry | 2.37 | 0.22 | 0.52 | 0.57 | 0.76 |
| Hazel | 2.37 | 0.61 | 1.45 | 1.59 | 2.12 |
| Walnut | 2.67 | 0.20 | 0.53 | 0.59 | 0.78 |
| Grapevine | 7.15 | 0.53 | 3.79 | 4.17 | 5.56 |
| Unused | 3.35 | 0.00 | 0.00 | 0.00 | 0.00 |
| Total | 130.16 |  | 25.26 | 27.79 | 37.05 |
| Net area | 126.81 |  |  |  |  |
| The average hydromodule: |  | 0.29 |  |  |  |

The water consumption in the critical month is 37.05 l/s for the planned structure of agricultural production of Project Zone B so the daily consumption will amount to 2,400.9 m3/day.

Table 7 Water consumption in critical month (July) in project zone C

| Culture | Surface | q24 | Q24 | Q24 + 10% | Q18 |
| --- | --- | --- | --- | --- | --- |
|  | ha | l/s/ha | l/s | l/s | l/s |
| Spring wheat | 10.60 | 0.28 | 0.00 | 0.00 | 0.00 |
| Winter wheat | 10.60 | 0.00 | 0.00 | 0.00 | 0.00 |
| Barley | 20.24 | 0.00 | 0.00 | 0.00 | 0.00 |
| Triticale | 0.98 | 0.00 | 0.00 | 0.00 | 0.00 |
| Corn | 30.56 | 0.52 | 15.89 | 17.48 | 23.30 |
| Corn silage | 30.56 | 0.55 | 16.81 | 18.49 | 24.65 |
| Potato | 0.62 | 0.60 | 0.37 | 0.41 | 0.55 |
| Beans | 0.13 | 0.55 | 0.07 | 0.08 | 0.10 |
| Soya | 0.11 | 0.47 | 0.05 | 0.06 | 0.08 |
| Cabbage | 0.30 | 0.28 | 0.08 | 0.09 | 0.12 |
| Tomato | 0.29 | 0.89 | 0.26 | 0.28 | 0.38 |
| Papper | 0.12 | 0.84 | 0.10 | 0.11 | 0.15 |
| Cucumber | 0.19 | 0.50 | 0.10 | 0.10 | 0.14 |
| Raspberry | 0.06 | 0.00 | 0.00 | 0.00 | 0.00 |
| Apple | 5.16 | 0.54 | 2.79 | 3.07 | 4.09 |
| Pear | 5.16 | 0.54 | 2.79 | 3.07 | 4.09 |
| Plum | 0.05 | 0.53 | 0.03 | 0.03 | 0.04 |
| Wild cherry | 2.50 | 0.36 | 0.90 | 0.99 | 1.32 |
| Hazel | 2.73 | 0.59 | 1.61 | 1.77 | 2.36 |
| Walnut | 2.50 | 0.57 | 1.43 | 1.57 | 2.09 |
| Grapevine | 27.98 | 0.57 | 15.95 | 17.54 | 23.39 |
| Unused | 3.27 | 0.00 | 0.00 | 0.00 | 0.00 |
| Total | 154.70 |  | 59.21 | 65.13 | 86.84 |
| Net area | 151.73 |  |  |  |  |
| The average hydromodule: |  | 0.57 |  |  |  |

The largest amount of water between the three zones is required in Zone C. This is also the largest area by surface and, in comparison with Zone B, this area has poorer water and physical characteristics of the soil. Utilizing the plan of future agricultural production, which implies an increase of vineyard and grain surfaces, water demand is significantly increased and water consumption in the critical month is 86.84 l/s so daily consumption will amount to 5,627.4 m3/day.

## Description of New Irrigation and Drainage System

### Irrigation System

The project area covers several fields, Žepačko, Lupoglavsko, Orahovičko and Bistričko, and is located close to the urban area of Žepče (cadastral municipality Žepče-van, Lupoglav, Radovlje, Osovo, Bistrica and Orahovica). Altitude ranges from 219 to 227 m above sea level. The river Bosna flows through the area and divides it into two parts, therefore the irrigation system is divided into a system on the left bank and system on the right bank of river Bosna.

#### Description of irrigation system of Žepačko and Lupoglavsko field

The irrigation system on the left bank of river Bosna consist of project zone A (Žepačko field) and B (Lupoglavsko field) with total surface of 157.66 ha (Figure 2).

Figure 2 Overview of the irrigation system on left (A and B) and right (C) river banks of river Bosna

The water intake is foreseen from the river Bosna as the only possible water resource.

The irrigation system on the riverbank of river Bosna consists of the following facilities:

- Water intake with pump station,

- The network of distribution and pressure pipelines with connections for irrigation users,

- Reservoir of 900 m3,

- Pressure pipeline from pump station to reservoir,

- Gravity pipeline from reservoir to irrigation network.

The purpose of the facility is to capture and distribute water to agricultural areas for irrigation purposes. Due to the large number of agricultural crops and relatively small agricultural parcels, different irrigation systems have been planned, i.e.:

- Irrigation by rain - predominantly for arable crops,

- Irrigation with mini sprinklers - for arable and vegetable crops,

- Irrigation drop-by-drop - fruits and grapevine, and greenhouse production.

According to the cadastral plan or the situation in the field, it is necessary to emphasize the following:

- The planned pump station facilities are located within the agricultural area, on the part of the parcel along the river Bosna.

- Planned network of distribution and pressure pipeline for irrigation is laid in the field roads or along the edge of the agricultural parcels.

Water intake and pump station

For irrigation purposes, water is taken from the river Bosna. The intake is planned with two pipes of 0.616 m diameter with vertex below the minimum recorded water level. At the location of intake, the bank is protected by embankment.

The pump station facility (PS1) is located on parcels marked as k.č.341/1 and k.č.341/2 cadastral municipality Lupoglav. The pump station consists of a pump pool containing submersible pumps and an object above the ground, which is above the level of 100-year water. The object is equipped with electrical equipment and machine-cable equipment of the pump station. Four pump aggregates are installed in the PS. The total capacity of the pump station of the Lupoglav field subproject is 80 l/s. All pipes and fittings inside the station are dimensioned for a nominal pressure of 16 bar. Dimensions of pressure pipeline or fittings in PS range from DN100 to DN300.

Reservoir

In the project area on the left bank of the river Bosna (Žepačko and Lupoglavsko field), on a plot marked as k.č.118 K.O. Lupoglav, one overhead reservoir with a capacity of 900 m³ is foreseen. The elevation of the reservoir is 323 m above sea level. In accordance with the conditions of the terrain, a (circular) reservoir with a diameter of ɸ19.43 m has been selected and its height is 3.0 m. The construction of the overhead reservoir is made of a steel ribbed sheet, placed on a prepared flat concrete base. The water is pumped from the pump station into the reservoir through a pressure pipeline, and then by gravity pipeline from reservoir to the distributive irrigation network.

Pressure and gravity pipeline

Pressure pipeline from PS to reservoir is PEHD ɸ315 x 18.7 m, PN16 with total length L= 1900 m. The pipeline is partially placed in the field and partially in the local road.

Gravity pipeline from the overhead metal reservoir is PEHD ɸ315 x 18.7 m, PN16 with total length L= 1920 m. It is used for transporting water from an overhead metal reservoir to irrigation fields (water shaft with bypass). The pipeline is partially placed in the field and partially in the local road.

Pressure distributive irrigation network

Water distribution to the users will be done by a pressure distributive pipeline. The pressure pipeline is made of a PEHD with diameter DN 110, 140, 160 and 180 and with nominal pressure of 10 bars. Pipelines are predominantly placed in local roads, whereas the smaller part goes along the edge of agricultural plots. The total length of the pipeline is 5,943 m (Figure 3). Pressure pipelines are placed in the trench.

Figure 3 Pressure distributive irrigation network on the left bank

Total of 66 user connection will be performed on the pipeline route, of which 47 connections in the road and 19 connections in agricultural plots. Connections in the road are designed to withstand the burden of agricultural machines, while the connections in the field are elevated above the ground and there crossing of vehicle over them is not foreseen.

In addition to the connections, the constituent part of the irrigation pressure system is a valve chambers, those containing jiggle valve and those containing a sludge discharge.

The pipeline route crosses the existing watercourses. In case of bigger watercourses, which cross the road network, the pipeline is places in the protective tube suspended on the construction. If this is not the case, the pipeline goes underneath the watercourse also in the protective steel tube.

#### Description of irrigation system of Bistričko and Orahovičko field

The irrigation system on the right bank of river Bosna consists of project zone C (Bistričko and Orahovičko field) with total surface of 154.70 ha (Figure 2).

The irrigation system on the riverbank of river Bosna consists of the following facilities:

- Water intake with pump station,

- The network of distribution and pressure pipelines with connections for irrigation users,

- Reservoir of 900 m3,

- Pressure pipeline from pump station to reservoir,

- Gravity pipeline from reservoir to irrigation network.

Water intake and pump station

For irrigation purposes, water is taken from the river Bosna. The intake is planned with two pipes of 0.616 m diameter with vertex below the minimum recorded water level. At the location of intake, the bank is protected by embankment.

The pump station facility (PS2) is located on parcel marked as k.č.934 cadastral municipality Bistrica. The pump station consists of a pump pool containing submersible pumps and an object above the ground, which is above the level of 100-year water. The object is equipped with electrical equipment and machine-cable equipment of the pump station. Four pump aggregates are installed in the PS. The total capacity of the pump station of the Bistričko field subproject is 90 l/s. All pipes and fittings inside the station are dimensioned for a nominal pressure of 10 bar. Dimensions of pressure pipeline or fittings in PS range from DN100 to DN300.

Reservoir

In the project area on the right bank of the river Bosna (Bistričko field), on a plot marked as k.č. 1383 K.O. Bistrica, one overhead reservoir with a capacity of 900 m³ is foreseen. The elevation of the reservoir is 274 m above sea level. In accordance with the conditions of the terrain, a (circular) reservoir with a diameter of ɸ19.43 m has been selected and its height is 3.0 m. The construction of the overhead reservoir is made of a steel ribbed sheet, placed on a prepared flat concrete base. The water is pumped from the pump station into the reservoir through a pressure pipeline, and then by gravity pipeline from reservoir to the distributive irrigation network.

Pressure and gravity pipeline

Pressure pipeline from PS to reservoir is PEHD ɸ315 x 18.7 m, PN10 with total length L= 1336 m. The pipeline is partially placed in the field and partially in the local road.

Gravity pipeline from the overhead metal reservoir is PEHD ɸ315 x 18.7 m, PN10 with total length L= 921 m. It is used for transporting water from an overhead metal reservoir to irrigation fields (water shaft with bypass). The pipeline is partially placed in the field and partially in the local road.

Pressure distributive irrigation network

Water distribution to the users will be done by a pressure distributive pipeline. The pressure pipeline is made of a PEHD with diameter DN 110, 160, 180 and 200 and with nominal pressure of 10 bar. Pipelines are predominantly placed in local roads, whereas the smaller part goes along the edge of agricultural plots. The total length of the pipeline is 7,553 m (Figure 4). Pressure pipelines are placed in the trench.

Figure 4 Pressure distributive irrigation network on the right bank

Total of 61 user connection will be performed on the pipeline route, of which 52 connections in the road and 9 connections in agricultural plots. Connections in the road are designed to withstand the burden of agricultural machines, while the connections in the field are elevated above the ground and there crossing of vehicle over them is not foreseen.

In addition to the connections, the constituent part of the irrigation pressure system is a valve chambers, those containing jiggle valve and those containing a sludge discharge.

The pipeline route crosses the existing watercourses. In case of bigger watercourses, which cross the road network, the pipeline is places in the protective tube suspended on the construction. If this is not the case, the pipeline goes underneath the watercourse also in the protective steel tube.

### Drainage System

Drainage of storm water in the sub-project area is done through the existing network of natural watercourses flowing towards the river Bosna. At present, drainage is hampered because watercourses are not maintained and they have overgrown by vegetation. The drainage of the area is provided by cleaning the existing canals, except in the location of Bistrica field, where the drainage is prevented by the roads and the embankment of the railway line. Therefore, in Bistrica field, in the area of 40.8 ha, a construction of drainage canals is planned. The canal is designed in length of 970 meters, a depth of 0.80 meters, in the same slope as the surrounding terrain (from west to east). The canal bottom width is 0.60 m and the slope inclination is 1:1.5. The calculated inflow in the canal for the 25-year return period is 0.758 m3/s. For this water inflow the water depth in the canal is 0.60 m.

Figure 5 Overview of the drainage system of Bistričko field

## System Operation and Maintenance

The project foresees that future users, owners of irrigation fields, will form the so-called Water Users Association (WUA) to be responsible for the use and maintenance of the system. It is expected that WUA will be able to manage the system. Initially, they will need adequate assistance in managing and maintaining the system which is expected to be provided by a local utility company. All costs of use and maintenance will be borne by WUA members. Sub-component 2.2 of the ARCP Project envisages strengthening the capacity of the WUA related to operation and maintenance of the irrigation system.

# DESCRIPTION OF THE ENVIRONMENT AND SOCIAL SETTINGS

## Physical Environment

### Climate and Precipitation

The project area is covered by two meteorological stations (MS), namely MS Donji Lug Žepče (210 m above sea level) located approximately 5 km from the centre of the project area and MS Zenica (344 m above sea level) located approximately 25 km from the project area. Donji Lug, although closer to the MS, does not have sufficient series and the amount of data needed for all the necessary analysis. MS Zenica has a long-term, continuous monitoring of all the required climatic parameters (maximum and minimum air temperature, relative humidity, wind speed, insolation and precipitation). Therefore, data from this station have been used for the analysis, and then compared to data from the Donji Lug station. Monthly data for a period of 6 years (2011 - 2016) were used from MS Donji Lug, while data for a period of 30 years (1987 - 2016) were used from MS Zenica.

Figure 6 Average monthly air temperature and monthly precipitation at MS Donji Lug and MS Zenica for the period 2011-2016

By comparing the average monthly air temperature (°C) and the monthly precipitation (mm) between MS Donji Lug and MS Zenica, significant correlation of the values of these climatic parameters (Figure 6) can be observed, i.e. the possibility of using data from MS Zenica for the necessary agro-climatic and agro-hydrological analysis in the project area.

Žepče has a moderate-continental climate with rather harsh winters and warm summers. The climate is significantly affected by geographic position, relief (in this case valley relief), complexes of green areas and river Bosna. The area is completely open towards the north of the European mainland, which is why winter is exposed to the influence of cold air masses from the northeast. In the winter, a great impact on this area also has a Siberian anticyclone that produces extremely low temperatures, even below -25 ° C, while the high mountain range of the Dinarides in the south prevents more significant influence of the Mediterranean. In the winter months, the temperature inversion is often the case (temperature rises with the increases of altitude). In addition to this phenomenon, fog and low cloudiness occur, which lasts for a few days, bringing very cold weather with uniform air temperatures without large daily amplitude.

The average annual air temperature is 11.1 °C. January is the coolest month with an average monthly air temperature of 0.4 °C, while July is the hottest with an average monthly temperature of 21.5 °C (Table 8).

Table 8 Average climatic parameters for the period 1987-2016 – MS Zenica

| Climatic parameter | Average monthly (°C) |  |  |  |  |  |  |  |  |  |  |  | Annual | Veg. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | I | II | III | IV | V | VI | VII | VIII | IX | X | XI | XII |  |  |
| Mean air temp. (°C) | 0,4 | 2,5 | 6,7 | 11,3 | 15,7 | 19,5 | 21,5 | 21,0 | 16,3 | 11,5 | 6,1 | 1,1 | 11,1 | 17,6 |
| Max. air temp. (°C) | 4,8 | 8,6 | 13,6 | 18,6 | 23,4 | 27,1 | 29,7 | 29,1 | 24,0 | 18,8 | 11,4 | 5,0 | 17,8 | 25,3 |
| Min. air temp. (°C) | -2,8 | -1,8 | 1,3 | 5,2 | 9,2 | 12,8 | 14,5 | 14,3 | 10,7 | 6,8 | 2,5 | -1,8 | 5,9 | 11,1 |
| Precipitation (mm) | 55 | 50 | 56 | 67 | 75 | 84 | 75 | 57 | 79 | 70 | 81 | 64 | 813 | 437 |
| Relative humidity(%) | 80 | 74 | 68 | 67 | 68 | 68 | 66 | 68 | 73 | 76 | 79 | 80 | 72 | 68 |
| Wind speed (m/s) | 1,4 | 1,5 | 1,7 | 1,7 | 1,6 | 1,5 | 1,6 | 1,5 | 1,4 | 1,4 | 1,4 | 1,4 | 1,5 | 1,6 |
| Insolation (h) | 1,8 | 3,2 | 4,5 | 5,3 | 6,4 | 7,6 | 8,6 | 7,8 | 5,1 | 3,7 | 2,2 | 1,5 | 4,8 | 6,8 |

The precipitation schedule during the year is fairly uniform. The biggest precipitation in this area comes in June (84 mm) and the least in February (50 mm). The annual sum of precipitation is 813 mm, and of this value 53.75% falls during the period of vegetation (April - September).

The average relative humidity is 72%. The average duration of sunshine is 4.8 h/day, and the sunniest month is July (8.6 h/day). The average annual wind speed is 1.5 m/s. The wind in this area mostly has a northern direction (37.7%), and the fastest wind is the one blowing northwest, up to 2.1 m/s (Figure 7). The direction and wind speed are of utmost importance when choosing irrigation mode.

| Figure 7 The wind rose for MS Zenica |  |
| --- | --- |

### Air Quality

In the area of ​​the Žepče municipality, as well as at the location of the sub-project, there are no exact data on air quality, since there is still no monitoring of air quality.

In the area of the municipality of Žepče, there are no industrial capacities that would affect air pollution. The main sources of air pollution are small individual heating systems in households, vehicle exhaust gases and illegal landfills. Most of the pollution is caused by outdated and energy inefficient heating systems in residential, commercial and public facilities, as well as the inefficient use of energy. This statement applies to the housing sector as well as to the economy and public administration. The problem of the Trebetović landfill and a large number of other landfills is the existence of pollution from landfill gases due to the lack of technical, technological and organizational measures that would prevent the emission of landfill gas.

### Geology and Hydrogeology

Morphological and hydrographic characteristics

The project location foreseen for agricultural production within the area of Žepče Municipality in the morphological sense is mostly flat area with a maximum altitude of about 14 meters.

The research area is defined by the river Bosna, which are part of the alluvial plateau of this watercourse.  From the west the area is outlined with urban area of Žepče, wherefrom (following the northern alluvium edge towards the east) the following reference points are identified:

- Trigonometric point 240 in the area of village Radovlje;

- Trigonometric point 254, located in the bottom of the village Milišić;

- Area Vinište, as the ultimate east position towards Bistričko field, which approximately defines the northern edge of agricultural area within Žepče Municipality (Figure 8).

The southern contour line of the agricultural area of Žepče Municipality is approximately represented by the river Bosna (Osmužnice locality) and the railway line in the zone marked by the toponyms Bok, Vikovača and Bistričko field, whose further development in the east to Vinište completely closes the area of these observations and defines the location of the site foreseen for the agricultural production (Figure 8).

Figure 8 Position of Žepče Municipality within the area defined by agricultural surfaces situated on morphologically flat terrain (alluvium of river Bosna)

Hydrography of research area is predominantly represented by the river Bosna as the most significant watercourse in this part of the region with many smaller tributaries, most important of which are Orahovački stream and Bistrička river (within the research area the presence of Bistrička river as a tributary of Bosna potentially provides supplementary water supply for the needs of any water deficiency during agricultural production in the territory of Žepče Municipality). This fact actually acts as an incentive to encourage and stimulate faster project implementation because in the hydrogeological sense (considering the good water permeability of the alluvium), it enables a faster flow of groundwater within the porous environment of the research area. It should also be emphasized that in the substrate of the lowest position of the alluvium, which indicate close contact with the lesser permeable Neogene (Ol, M and M1,2) and Dogger-Malm (J2,3), the occurrence of periodic flooding of agricultural surfaces during the occurrence of hydrological maximum is possible.

Geological structure of the study area

The defined area is in the stratigraphic sense expressed by the presence of the Mesozoic and Cenozoic which are presented by the following litho-stratigraphic units (Figure 9).

Mesozoic (Mz)

Middle and Upper Triassic (T2+3), is expressed as a very scarcely represented litho-stratigraphic member on the surface of the terrain. These are solely carbonate rocks (limestone and less often dolomites), which appear in the form of smaller masses, tectonically deposited in younger Jurassic sediments (along tectonic contact with the peridotite mass of Krivaja), whose appearance reflects the marginal character of impact on the research area.

Lias – Dogger (J1,2), is presented by a series lithologically formed by marl, marl limestone, calcarenite and chert. In the research area, these formations are also very modestly represented on the surface of the terrain, while in the wider surrounding of Zavidovići they are expressed as a strong anticlinal form.

Dogger – Malm (J2,3), recognizable as "Jurassic volcanogenic-sedimentary formation", or "diabase-chert formation", is significantly represented in the research area, within which forms the "krivajsko-mračajska syncline". These formations represent a thick rock complex of very diverse composition, with a large number of sediments and massive ultrabasite, amphibolite, and extrusive and basic intrusive masses as well as acid magmats. From the mentioned rocks belonging to "Jurassic volcanogenic-sedimentary formation" in the research area and in Žepče Municipality, there are peridotites, dolerites, and ophiolite and amphibolite gabbro.

Cenozoic (Kz)

Oligocene-Miocene (Ol, M) represents lake-lagoon Neogene, which is predominantly expressed by alternating series of conglomerates and sandstones, and to a lesser extent of marlstone and clay. These depository masses are known as the "red series", whose development is associated with the area of "Šehersko-Žepački basin".

Lower and Middle Miocene (M1.2), in the "Šehersko-Žepački basin" these sediments lie normally over the "red series". Lithologically, this area is dominated by marls, coal marls, limestone and coal.

Quaternary (Q), in the research area is most prominently represented by elements of the riverbed (alluvium-al), whose manifestation is predominantly expressed along the riverbed of the river Bosna, which is generally characterized by a peaceful flow, reflecting the monotone morphology within the observed environment.

Alluvium (al), as already emphasized is presented with a deposit mass closely surrounding the river Bosna, or its tributaries. It is highly represented on the surface of the terrain and can reach depths up to 30 m in depth. It is lithologically represented by a gravelly, sandy and alevrites component, which gives it features of a good water-permeable and aerated environment (significance in terms of forming underground water body with considerable capacity, is pronounced) and, in this regard, reflects a significant impact on the observed area (significance of the lithofacient entity in the formation of agricultural areas in the area of Žepče Municipality of is very significant).

Figure 9 Geology of the wider surroundings of area intended for agricultural production in Žepče Municipality

Tectonic characteristics

Observed from the context of the catchment area of about 29 km2, (taking into account the specificities in terms of defining the hydrogeological characteristics of lithological members of individual stratigraphic units, which imply the narrow spatial environment of agricultural areas in Žepče Municipality), it was concluded that the tectonic analysis of this area necessarily influences the quality of Elaborate on water source protection. In this regard, the analysis of the tectonic characteristics of the area was carried out, which is characterized by the almost completely low-permeable and watertight rock materials. This emphasizes that the conditions for defining environmental protection remain unchanged within the complete catchment area occupied by the agricultural land of Žepče Municipality. Within the area, the presence of three structural-facial units has been identified, of which the agricultural land with the associated basin, generally in its entirety, is located within the area of each of them. In this regard, the representation of structural-facial units is presented as well as interpretation of their impact on the conditions of the formation and functioning of the observed agricultural areas as well as the interpretation of the conditions of its impact on the environment.

In this sense, the following tectonic units were identified within the study area:

- Šehersko-Žepački Tertiary Basin (A)

- Krivajski Ultrabasic Massive (B)

- Mračajsko-Krivajska Syncline (C)

The biggest part of ​​agricultural land in the area of ​​Žepče is located within the Šehersko-Žepački Tertiary Basin. This basin is predisposed with two longitudinal faults (gostovićko-žepački fault and a northern fault which is from the north-east edge directed towards to the eastern edge of krivajski ultramafite massif). In this basin are also found mostly minor transverse faults which cut the present sediments into blocks.

Krivajski Ultramafite Complex is mainly located within Mračajsko-Krivajska Syncline (Figure 10). This complex is considerably faulted, with mostly pronounced faults of longitudinal direction. In lithological sense, observed research area is largely represented by stratified massive peridotites and, to a lesser degree, by dolomites. These are therefore intensively tectonised formations (cut into blocks, cataclassed and milonitized), expressing the presence of a highly influential fault zone.

Mračajsko-Krivajska Syncline is mostly formed by the Jurassic diabas-chert formations, which in the lithological sense is dominantly formed by massive greywacke sandstones. In the tectonic sense, this volcanogen-sediment formation (J2,3) is sinking under ultramafite massive.

The alluvium of river Bosna is located on the hippometrically higher positions of the mentioned structural units, and is created by the continuous dynamic activity of watercourses in a near surroundings, which is characterized by a specific flattened morphology. In this sense, the unbound grain structure of these sediments is the main cause of the appearance and function of such a structured morphological unit.

Within this area, there is a noticeable tectonicity reflecting the regional character of fault zones, general orientation northwest - southeast direction, while the wider area (especially north of the alluvium of Bosna) is characterized by tangential tectonics from which the Šehersko-Žepački Basin was formed, i.e. the productive coal series.

Figure 10 Tectonic characteristics of the area in the surroundings of Osmužnice, Obarci, Deseci and Bistričko field

Hydrogeological characteristics of the study area

Hydrogeological characteristics of the research area are directly related to the geological composition and structure of the total area, i.e. its lithostratigraphic characteristics and tectonics. In this sense, the geological characteristics of this terrain primarily involve rock composition, their structure and genesis.

In accordance with these elements, the primary division of the paleogeographic-structural units was performed, as elaborated in previous considerations. In this respect, their basic division will be presented, as a basis for local characterization of the area by hydrogeological characteristics in the research area, where the following groups of aquifer sediments can be identified (Figure 11):

a) Rocks of good water permeability composed of gravel, sand and alevrites components (alluvial sediments of Quaternary of inter-granular porosity)

Quaternary (Q), is represented by rock material of inter-granular porosity, of which alluvial deposits (a) and creations of the first river terrace (t1), have characteristics of very water-permeable medium. Given the presence and potentials offered by these deposit masses in terms of water protection, the influence of agricultural land is evident in relation to the potential source of water supply for the local population. In this respect, the Quaternary deposits, considering their good characteristics of water draining, must be considered key factors for reaching a decision on defining water source protection zones (both quantitatively and in terms of quality), given that agricultural areas express a very significant character of a potentially negative impact on this aquifer.

Alluvium (al) is represented by rock material of inter-granular porosity, which (in particular, gravel and sand) have characteristics of very water-permeable environment. Given the presence and potentials offered by these formations in terms of the necessity of water sources protection, their presence is evident in relation to the water-intakes for the supply of the local population. In this regard, the Quaternary deposits, given the good characteristics of water filtering, can be considered as an important factor for deciding on defining the water source protection zones (both in terms of quantity and quality), given the potentially very strong character of the impact on the water wells in a relatively close environment.

| Figure 11 Hydrogeological map of wider surroundings of agricultural area in Žepče Municipality |  |
| --- | --- |

b) Moderate to poor-permeable rocks, composed of massif limestone (T2+3), marlstone, marl limestone, calcarenite and chert (J1,2), i.e. conglomerates, sandstones and marlstones (Ol,M) and sediments containing coal, marl and limestone (M1,2). Neogene formations have predominant properties of relative hydrogeological barriers, while Triassic and Jurassic are characterized by cracking porosity and very limited water permeability. It should also be emphasized that under the conditions of intensively represented fault tectonics of massif in the substrate of these sediments (especially in the case of formations of T2+3 or J1,2  depositions mass), it is possible to observe the groundwater flow in directions of fault lines caused by strong endogenous activities.

c) Non-permeable rocks

Jurassic volcanogenic-sediment formations (J2.3), along with the ultramafite massif formations (peridotites and dolerites), are represented as rock masses of extremely poor water permeability, which in hydrogeological sense represent subsoil hydrogeological barriers very present in the substrate i.e. Palaeo-relief. These lithological units with very poor water permeability (or completely non-permeable) almost entirely present subsoil depository masses in the agricultural areas of Žepče Municipality, which in hydrogeological sense emphasizes their importance in determining the boundary conditions of recharging the groundwater with the available water levels, as well as in defining geometry of the subject groundwater (alluvial aquifer).

In total, Triassic massive limestone and the Lias-Dogger clastic series express the marginal character of appearance in the research area, and in this regard do not reflect a serious (positive or negative) impact on the area designated as the agricultural area of Žepče Municipality. Immediate substrate of alluvium (al), within the observed basin, is predominantly represented by Neogene sediments (relative hydrogeological barrier), and Jurassic diabase-chert formation which contains the krivajski ultramafite massif (full hydrogeological barrier), which ultimately results in negligible hydrogeological impact, i.e. hydrological contribution to the alluvial aquifer horizon (only the hydrological impact is noticeable which is conditioned by the terrain morphology).

Conclusions

Considering the significant tectonic degradation of the Palaeo-relief in the substrate of alluvial depository masses emerging as a consequence of the fluvial activity of this area, in addition to the considerable presence in the area envisaged for the agricultural production, it can be concluded that the Quaternary (Q) sediments, in the hydrogeological sense, present the main aquifer recharging the alluvium of the river Bosna. The appearance of alluvial groundwater is attributed to the strong influence of this powerful surface watercourse.

According to the abovementioned statements, it is necessary to emphasize that the rock massif from the immediate surroundings of the agricultural area, is exposed to potentially strong impact of exogenous processes and technogenic factors in its substrate (pronounced lateral erosion activity, increased aggregation of fine-grain accumulation material and soil contamination) which, as a logical consequence of such impacts (natural or anthropogenic), may result in water turbidity as well as its biological-chemical pollution. In this respect, it is necessary to foresee the necessary measures to limit the potentially negative impacts on groundwater and surface water quality within the maximum permissible concentrations, or to ensure complete water protection of the subject area from the potential negative anthropogenic impacts.

### Land

Within the area of the Žepče subproject, considering the climatological, geological and soil characteristics, hydromorphic soil has been developed. The hydromorphic distribution of the soil is characterized by the occurrence of permanent or occasional excessive humidification of underground water within 1.0 m of soil depth. Therefore, the impermeable horizon and over-moisture are conditioned by the lack of oxygen in such soils. As these lands are sometimes excessively moist or in direct contact with liquid or underground water they can be a potential source of pollution for groundwater and watercourses.

Along with the left and right riverbank of Bosnia river, under the influence of flooding and sedimentation, alluvial-deluvial formations of non-carbonate and carbonate soils were created. In the valley part of the river Bosna there were podzolic-pseudoglean riverbank soils. On the hilly areas, which extend below, there are brown non-carbonated soils on clay also shallow and medium deep acidic brown soil on sandstones (Figure 12).

Figure 12 Land types within the scope of the Žepče subproject (Source: Preliminary Design)

According to the "Regulation on the Uniform Methodology for Classification of Agricultural Land into the Benefit Categories "(Official Gazette of the Federation BiH", No. 43/11, Article 18), land may be suitable (P) or unsuitable (N) for intensive cultivation or cultivation of individual culture. Soil classes determine the degree of benefits, meaning that P-1 is highly suitable, P-2 is moderately suitable, while P-3 is marginally suitable. The N-1 is currently unsuitable, while the N-2 is permanently unsuitable for cultivation. Considering types of soil mentioned above, their production capacity is largely suitable for soils.

### Forest

According to the Ecological and Vegetation Rationalization of Bosnia and Herzegovina (Stefanović, V. et al.,1983), forests of this area mostly belong to the “Zavidović-Teslić” area, which has mountainous characteristics and partly to Central Bosnia area with even more expressed highland relief. Only a small part (part of Forrest Management Unit (FMU) “Nemila-Bistričak”) belongs to the Central Bosnia area.

According to the vertical division (Stefanović, 1977), forests of this area belong to the Central Bosnia forests of Sessile oak and Hornbeam (Querco-Carpinetum). The real forest vegetation has a great variety and mosaic character. Most common forest communities are:

    - basophilic pine forests (Erico-Pinetum nigrae serpentinicum and Erico-Pinetum nigrae silvestis serpentinicum),

    - basophilic Sesile oak forests (Potentillo albae-Quercetum, Erico-Quercetum petrae),

    - acidophilic Sesile oak forests (Quercetum patrae montanum) and

    - acidophilic beech-fir forests (Abieti-fagetum silicicolum).

Hornbeam forests (Carpinetum orientalis and Querco-Ostryertum carpinifoliae) are locally dispersed on warm shallow soils. Most of the area is covered by beech-fir forests within which pine and oak forests are infiltrated as a permanent stage of vegetation.

Forests and forest land in state and private property in Zenica-Doboj Canton (ZDC) are managed by the Ministry of Agriculture, Forestry and Water Management (MAFWM). Area of Žepče Municipality is under the jurisdiction of Forestry Directorate in Žepče. State forests in ZDC are managed by the local forest management company "Šumsko privredno društvo d.o.o. Zeničko-dobojskog kantona", headquartered in Zavidovići (JP „ŠPD-ZDK“d.o.o. Zavidovići) through 10 forest offices.

Forests of this area belong to the Forest Management Area named „Krivajsko“ which includes Zavidovići, Olovo, Žepče, Zenica and Kakanj municipalities and is divided to 11 Forest Management Units (FMU). Planned operation is located in the “Nemila-Bistričak” FMU. In the area of Žepče Municipality, about 7.378 ha is covered by high forests, mostly primary and secondary beech and beech-fir forests and 1.975 ha by coppice forests, mostly mixed Sessile oak forests. Of the total area of forests in the Municipality, about 13,6 % is mined, mostly high forests.

Average wood stock for high coniferous forests is 48.04 m3/ha and for broadleaved forests 173.9 m3/ha. Total annual increment is 5,15 m3/ha. Average wood stock for coppice coniferous forests is 4.54 m3/ha, and for broadleaved forests 106.9 m3/ha. Total annual increment is 5.02 m3/ha.

### Water Resources

For the proper planning of any hydraulic systems it is necessary to know the hydrological conditions that exist in the research area. When it comes to hydro-engineering meliorations, irrespective of whether it is irrigation or drainage, it is necessary to make hydrological analysis to see the availability of water resources in the area, their spatial distribution and flow balance.

River Bosna is the right tributary of the Sava River. Its spring is at the foot of the Igman Mountain near Sarajevo and the confluence into Sava River is near Bosanski Šamac. The whole catchment area is located in Bosnia and Herzegovina and it is 10,400 km2. The characteristic flows of the river Bosna at the location of the water intake for the irrigation system are presented in the following table.

Table 9 Characteristic flows of river Bosna

| Water metering station/ Location | Mean water | Low water |  |  | EF dry part of the year | EF wet part of the year | High water |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Qmean annual | Qsr.min. | Q95% | Qmin1/20 |  |  | Qmax 1/20 | Qmax 1/50 | Qmax 1/100 |
| Water intake on river Bosna | (m3/s) |  |  |  |  |  |  |  |  |
|  | 82.1 | 16.0 | 19.7 | 9.85 | 16.0 | 24.0 | 1204 | 1385 | 1520 |

The floods that took place in 2014 caused a lot of damage in the municipality of Žepče, where many crops were destroyed, among other things. Part of the project area has also been flooded, and crops that have suffered damage are maize and winter grains. It is important to note that such floods are not common and that those were high water with the return period of 1/100.

One of the most important factors influencing the volume of water use is quality in the physical - chemical, bacteriological and hydro-biological sense. The classification of surface waters, according to quality, is based on two criteria groups:

- General, which characterize the ecological status of water; and

- Specific, which includes dangerous and toxic substances in the aquatic environment as a result of various industrial and other anthropogenic impacts and activities.

River Bosna from the mouth of the river Miljacka to the mouth in the river Sava is classified as III category of waters according to the Decree on Watercourse Categorization. According to the Decree on Water Classification, III class waters can be used for irrigation after usual methods of processing (conditioning) and in the industry, except in the food industry.

In the Water Management Plan for the Sava River Basin in the Federation of Bosnia and Herzegovina (2016 - 2021), the overall ecological status of the water body in the relevant area of ​​the Bosna river basin in the period 2011-2013, based on the monitoring results, it is defined as moderate, and the overall status is defined as poor. The chemical status of the water body in the Bosna river basin is defined as poor. The overall status of the water body in the area of ​​Bosna river during the same period is defined as poor.

The data on water quality testing from the river Bosna, which is planned to be used for irrigation (in four time periods), presented in tables below and obtained from the designer of Preliminary Design, show that the tested parameters do not exceed the prescribed limit values ​​and that the water is of satisfactory quality for irrigation.

Table 10 Results of water quality analysis of river Bosna

| Parameter | Unit | Limit value | River Bosna |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | 5/7/2018 | 31/8/2018 | 15/10/2018 | 09/11/2018 |
| pH | / | 6.5-9.0 | 8.10 | 8.66 | 8.91 | 8.86 |
| Electro-conductivity | µS/cm | / | 390 | 486 | 516 | 521 |
| Na | mg/l | / | 67 | 13.1 | 14.3 | 14.1 |
| Ca | mg/l | / | 53 | 54.4 | 68.1 | 66.3 |
| Mg | mg/l | / | 8.1 | 9.6 | 30.4 | 27.4 |
| Mn | mg/l | 1.0 | / | 0.13 | 0.05 | 0.05 |
| Cu | mg/l | 0.5 | / | <0.01 | 0.04 | 0.06 |
| Fe | mg/l | 2.0 | / | 0.02 | 0.05 | 0.04 |
| Pb | mg/l | 0.5 | / | 0.25 | <0.01 | 0.35 |
| Ni | mg/l | 0.5 | / | <0.01 | <0.01 | <0.01 |
| Co | mg/l | 1.0 | / | 0.11 | <0.01 | <0.01 |
| Zn | mg/l | 2.0 | / | 0.05 | 0.03 | 0.03 |
| Cd | mg/l | 0.1 | / | <0.01 | 0.01 | <0.01 |
| SAR | me/l | / | 2.26533 | 0.43054 | 0.36226 | 0.36784 |

### Biological Characteristics

According to the ecological and vegetation division of BiH, the area of Žepče municipality belongs to the area of Priano or the northern basin area. The area of the planned project biogeographically belongs to the wet biomass of oak forests (As. Carpinion betuli Isller 1931) (Vukelić, J. (2012) Forest vegetation of Croatia, Faculty of Forestry, State Institute for Nature Protection, Zagreb, 1-403).

The area is dominated by active farmland and abandoned agricultural areas where rich landfowl or forests dominate beech and oak forests. Beyond the edges of the cultivable areas grows shrubs and ruderal species and in the canals crossing the area most commonly are found plants of the ruderal habitat such as blackberry (Rubus sp.), netle (Urtica sp.) and shrubby (Ailanthus sp.) (Figure 13).

On the sides of river Bosna, the most common species are Tremula topola, Corylus avellana, Acer Negundo, Viburnum sp., Echinogsis lobata, etc. (Figure 14).

In the area of planning reservoirs there is a forest of oak (Quercus petraea) and grapevine (Carpinus betulus), but also species of genus Pinus and ferns can be found there (Figure 15).

Figure 13 View of the existing canal which is overgrown with vegetation (photo: Oikon Ltd.)

Figure 14 View of the vegetation towards left river bank of Bosna (photo: Oikon Ltd.)

Figure 15 View of the location of the planned reservoir in the forest (photo: Oikon Ltd.)

Since the area of the planned project is largely within the agricultural area, there can be found common species of small mammals: wood mouse (Apodemus silvaticus), fat dormouse (Glis glis), black rat (Rattus rattus), European rabbit (Lepus europaeus) and European mole (Talpa europaea). From large mammals we can expect: wild boar (Sus scrofa), European roe deer (Capreolus capreolus), fox (Vulpes vulpes), European badger (Meles meles), golden jackal (Canis aureus) and wolf (Canis lupus), which according to the Red List of FBiH belongs to the category endangered taxa (EN). On the bank the river Bosna, the presence of an aquatic mammal, Eurasian otter (Lutra lutra) can be expected, which was also proclaimed endangered to the Red List of FBiH fauna, while European beaver (Castor fiber) was pronounced regionally extinct species (EW).

Because of the proximity of the river Bosna and neglected cultivated areas, many species of birds can be expected here, such as birds from the groups: Passeriformes, Ciconiiformes, Galliformes, Falconiformes and Accipitriformes. The most populated species of birds are: common magpie (Pica pica), domestic pigeon (Columba livia), hooded crow (Corvus cornix), common raven (Corvus corax), house sparrow (Passer domesticus) and common buzzard (Buteo buteo).

In the wider area along the river Bosna there can be expected some amphibians species like frogs and newts, while form the reptile species, snakes and turtles. Because of the presence of mixed habitat types in the wider area, there can occur a large number of invertebrates, mainly insect (Insecta), spiders (Arachnida) and snail (Gastropoda).

According to the data of the Faculty of Agriculture and Food in Sarajevo (Source: Fish base study fo Zenica-Doboj Canton, Faculty of Agriculture and Food in Sarajevo, April 2012), in the river Bosna in the area of Žepče municipality there were found 14 fish species: chub (Squalius cephalus), common barbel (Barbus barbus), Mediterranean barbel (Barbus meridionalis), asp (Aspius aspius), common nase (Chondrostoma nasus), vimba bream (Vimba vimba), common carp (Cyprinus carpio), Prussian carp (Carassius gibelio), common bream (Abramis brama), common bleak (Alburnus alburnus), gudgeon (Gobio gobio), Danubian longbarbel gudgeo (Gobio uranoscopus), catfish (Silurus glanis) and sunbleak (Leucaspius delineatus), which is also the only species with the VU status under the Red List of FBiH.

### Protected Areas

In the wider project area (up to 2 km), there are no areas protected by the Environmental Protection Act of Bosnia and Herzegovina Federation („Official Gazette of BiH“, no. 66/13).

#### Ecological network

According to the Environmental Protection Act of Bosnia and Herzegovina Federation („Official Gazette of BiH“, no. 66/13) there will be establish a European ecological network of protected areas called Natura 2000 in the Federation of Bosnia and Herzegovina.

The network will include specially protected areas according to the Council Directive 92/43/EEC of the conservation of natural habitats and of wild fauna and flora and Council Directive 79/409/EEC; 2009/147/EC and it will comprise areas that will enable the survival of target species of natural habitats, wild animal and plant species.

Natura 2000 areas have not yet been declared in Bosnia and Herzegovina, but the area of the planned project is within the proposed area BA8300072 River Bosnia. The target species of this area are listed in table below.

Table 11 Target species and habitats of potential Natura 2000 area BA8300072 River Bosnia

| Target species |  |
| --- | --- |
| Alcedo atthis | Hucho hucho |
| Alosa immaculata | Ixobrychus minutus |
| Aquila chrysaetos | Larus minutus |
| Ardea purpurea | Lucanus cervus |
| Aspius aspius | Lutra lutra |
| Austropotamobius torrentium | Lycaena dispar |
| Aythya nyroca | Miniopterus schreibersii |
| Circus cyaneus | Misgurnus fossilis |
| Cobitis elongata | Myotis blythii |
| Cottus gobio | Myotis myotis |
| Emys orbicularis | Rhinolophus ferrumequinum |
| Eudontomyzon vladykovi | Rhinolophus hipposideros |
| Falco peregrinus | Rhodeus amarus |
| Gymnocephalus baloni | Unio crasus |
| Gymnocephalus schraetzer | Zingel streber |
| Target habitats |  |
| 3270 Rivers with muddy banks with Chenopodion rubri p.p. and Bidention p.p. vegetation |  |
| 91E0* Alluvial forests with Alnus glutinosa and Fraxinus excelsior (Alno-Padion, Alnion incanae, Salicion albae) |  |

### Waste management

The collection and disposal of solid waste in the Žepče municipality is performed by Public Utility Company (PUC) "Komunalno" Ltd. Žepče. In the territory of Žepče municipality there is a local unsanitary landfill. In 2008, the Local Government of Žepče municipality has signed an agreement for the disposal of municipal solid waste at the Regional Landfill “Mošćanica” in the territory of City of Zenica. However, the local solid waste landfill is still not closed and is still used for waste disposal.

The municipality of Žepče with approximately 30,000 inhabitants annually produces about 21,000 m3 of waste. PUC "Komunalno" Ltd. Žepče annually collects about 2,864 m3 of waste which represents about 13.5% of the total amount of waste produced in the municipality. This waste is disposed of at the regional or local landfill. Of the total estimate of waste generated, 10% is collected by private entities and disposed of at a local landfill without paying any fee for disposal. In the municipality of Žepče there is no regulated system of organized waste recycling or reuse.

## Socio-economic characteristics

### Main socio-economic characteristics of Žepče Municipality

According to the official census data in BiH in 2013, there were a total of 30,219 inhabitants living in Žepče Municipality. However, in 2017, there were 29,979 inhabitants in Žepče Municipality, which represents a decrease of 0,79% as a result of the migration of the local population.

With a population density of 106.2 inhabitants/km2, Žepče Municipality falls in the category of densely populated municipalities. Most of the population lives in rural areas of the municipality, i.e. 81% of the total population, while 19% lives in urban areas.

According to the 2013 census data, the number of inhabitants in the settlements that belong to the project area was as follows: Bistica 978 inhabitants, Lupoglav 844 inhabitants, Orahovica 929 inhabitants and Osova 441 inhabitants.

In economic terms, Žepče Municipality falls in the group of developed municipalities in Bosnia and Herzegovina. According to the statistics for 2017, there were 545 legal entities registered in Žepče Municipality, 357 branches of legal entities, while the number of independent businesses or trades was 433. The largest number of registered legal entities was in the wholesale and retail, followed by other service sectors, the manufacturing industry and transport and storage sectors. Such a large number of enterprises (44.5 per 1000 inhabitants) in a relatively small geographical area are linked to the efforts of Žepče Municipality to create a favourable business environment.

Out of the total area of ​​28,230 ha, the agricultural land occupies an area of ​​4,381 ha or 15,5% of the total area, while forest land occupies an area of ​​17,844 ha or 63% of the total area. In the structure of agricultural land the largest share is arable land 39%, followed by pastures 26%, orchards 18% and meadows 17%. Out of the total area of ​​arable land (1,719 ha) 1,019 ha or 60% is cultivated.

### Agricultural development in Žepče Municipality

The municipality of Žepče has very favourable agro-environmental conditions for the development of primary agricultural production. However, agriculture is underdeveloped as it was mostly an additional activity. Land infertility is one of the limiting factors for achieving good yields in agriculture. Farmers do not have the practice of performing chemical control, so the use of mineral fertilizers is irrational, which leads to productivity reductions. Another factor that leads to smaller yields per unit area is the fragmentation of plots (very few plots with areas over 2 ha), so it is difficult to apply modern agrotechnical measures and mechanization.

In the area of ​​Žepče municipality, grain production is predominantly represented. Maize is the most represented, followed by barley, wheat and rye. Approximately 500 hectares of grain are planted every year. When it comes to vegetable production, 98.7% of the quantities produced belong to greenhouse production. Products in the greenhouses are: peppers, tomatoes, cucumbers, spinach, onions, salads. Vegetable producers are opting for this production due to climatic conditions, especially the droughts and the hail, which directly jeopardize the production in open parcels. When it comes to open-air vegetable production, the production of cucumber is intensified. In the past four years, 112 producers have been producing cucamber in the area of ​​8.4 ha.

When it comes to the structure of fruit production, the cultivation of raspberries it dominant due to the good purchase price and the incentives for this fruit. In the past 5 years the production of raspberries has been bigger than the production of apples and plums. The production of raspberries in 2016 amounted to 1,180 t, which is by 6.78% more than in 2015. The total number of producers of raspberries is 2,500 who are the members of 4 cooperatives and 6 associations. The total area of ​​berries (raspberry, blackberry, blueberry, strawberry) in 2016 was 376.6 ha.

### Agricultural parcels covered by irrigation/drainage system

According to data from the Preliminary design, the project area i.e. planned irrigation and drainage infrastructure in the municipality of Žepče is located in the following Cadastral Municipalities (CM): Lupoglav, Žepče-van, Osovo, Radovlje, Bistrica, and Orahovica.

According to preliminary data, the planned infrastructure for irrigation in Žepče Municipality will include 53 parcels on the left bank of the Bosna River, which may be subject to some kind of expropriation. These parcels are either located in the pipeline route or in the location of system facilities. Ownership of 43 parcels is private, and 10 parcels are public.

At the same time, on the right bank of the river Bosna, the planned irrigation infrastructure will include 48 cadastral parcels. Ownership of 24 parcels s is private and 24 parcels are public.

Drainage canals in Žepče Municipality (on the right bank of the Bosna River) will include 38 parcels, which may be subject to some kind of expropriation. Ownership on 7 parcels is private and 31 parcels are public.

Acquisition of and restrictions to land use resulting from development needs of this sub-project will be guided by the Resettlement Policy Framework (RPF) and compensation, rehabilitation and restoration standards transposed in the Resettlement Action Plan (RAP) to be prepared.

# ASSESSMENT OF ENVIRONMENTAL AND SOCIAL IMPACTS OF THE PROPOSED ACTIVITIES

## Impacts in the design/planning phase

### Impacts on the River Sub-Basin

#### Water quantities

Input hydrological data as well as the calculation of the ecologically acceptable flow (EF) for water intake on the river Bosna are taken from the "Preliminary design for irrigation in sub-project areas of Lupoglav and Bistrica field in Žepče municipality". The verification and accuracy of the obtained hydrological data is not considered in this Environmental Management Plan. The following is an analysis of the impact of the abstracted water on the calculated EF.

For all three project areas A, B and C the total amount of water planned to be abstracted is Q = 140.5 l/s or 0.14 m3/s.

Since Qsr = 82.1 m3/s, and an environmentally acceptable flow for the dry part of the year QEPP = 16 m3/s, it can be concluded that the amount of irrigation water will not significantly affect the environmentally acceptable flow.

The calculated amount of water intended to be discharged into the Bosna river by the newly designed drainage canal amounts Qcanal = 0.758 m3/s. The flow of the river Bosna, in this area of ​​appearance 1/20, is Q1/20 = 1,204 m3/s. From this it can be concluded that the water that is planned to be drained by the newly designed canal will not significantly affect the increase of the level of the river Bosna.

#### Impact of water use for irrigation on other possibilities of water use

River Bosna in the lower course is not used to supply the population with drinking water.

The availability of water, both in the dry season and in all other hydrological situations, will not be a limiting factor, and the abstraction of 140.5 l/s of water from the Bosna river will not endanger the environmentally acceptable flow and other downstream water users in the basin.

### Land acquisition, restriction on land use and involuntary resettlement

Implementation of sub-project will include expropriation of property for the construction of water intake, pumping station, water reservoir and acquisition of easement rights for the placement of irrigation pipeline and drainage canals.

The impacts will be limited given that only the system facilities will require permanent land acquisition. The area required for construction of these will not be major in scale.  The compensation for establishment of easement rights will be in line with the entitlement matrix compliant to ESS5 as set forth in the RPF and ultimately transposed in the RAP. Physical displacement is highly unlikely, as these areas host agricultural cultivation plots. There are no settlements nor dwellings in the project area.

The livelihoods of the farmers in the sub-project area could be impacted if they are unable to farm on the land and/or do not have alternative lands for farming during the project construction phase. The impact may be temporary, lasting during the constructional phase, but could have negative impacts on livelihoods. However, given that the sub-project is being implemented for the long-term economic benefits that landowners will have in the future, it can be concluded that the benefits of the sub-project far outweigh the possible short-term losses.

## Impacts in the Construction Phase

### Land

Construction works, including the removal of the surface horizon of soil (humus), digging, as well as the presence of machinery and workers at the construction site may have a negative impact on the quality of the land/soil.

Excavation, vegetation clearance, levelling and other land preparation works and opening of access roads will expose and loosen the soil making it susceptible to erosion and subsequent loss of top soil. There is also the potential for compaction of soil from the use of heavy machinery.

Also, while the irrigation system is under construction, since construction trucks and machinery will be used, there is a possibility of leakage of fuels and lubricants.

The aforementioned effects are of temporary character, and the disrupted physiological and chemical characteristics of the soil will be restored to its original state. An impact may be significant if good construction practices are not applied in accordance with Annex 1 that will be recommended by this Plan and will be used to restore the land to the previous state.

### Forest and forest land

Impacts on forests and forest land in the construction phase are of minimal significance since for the construction of planned reservoir (approximately 20 m in diameter), only a small part of peripheral forest vegetation has to be removed, and it is a coppice oak forest that has no significant economic value. Negative impacts that may occur are due to damage of peripheral trees caused by machinery, but the impact is assessed as minimal.

### Water Resources

Bearing in mind the fact that the works will be carried out in alluvial segments of the inter-granular porosity and that the water-intake structure and pump stations will be built on the riverbanks of the Bosna river, it is estimated that the construction works could adversely affect the quality of surface and groundwater, as follows:

- Increased sedimentation and erosion caused by excavation works, which will affect water quality;

- Pollution of surface and groundwater through spillage or disposal of oil and oil products, motor oil and similar waste materials derived from the equipment and vehicles on the construction site;

- Changes in the quality of surface water due to uncontrolled disposal of excavation waste in the river/water course;

- Changes in the quality of surface water due to uncontrolled disposal of solid waste in the river/water course;

- Changes in the quality of surface and groundwater due to uncontrolled discharges from the on-site toilets.

All afore mentioned impacts are temporary impacts and normal flow regimes, which support the aquatic ecosystem, will be established after completion of the construction works. This Study will propose mitigation measures to reduce adverse impacts during the construction phase and provide reinstatement.

Pollution of water courses which may also occur as a result of improper disposal of solid and liquid waste, as well as excavation waste, will be mitigated by appropriate waste handling measures. Water quality analysis will be made mandatory prior to the start of works on profiles on Bosna river (downstream of the water-intake and downstream of the micro-location where the surplus water will be discharged).

### Air quality

Air quality is not monitored in the Žepče municipality. So far, potential air polluters have not been identified in the area of the Žepče municipality (Source: Spatial Plan of the Žepče Municipality). However, citizens consider that it is important to reduce the air pollution in the municipality. As the main cause of air pollution, combustion of fossil fuels in combustion installation for household heating is reported (Source: Environmental Action Plan of Žepce Municipality for the period 2012-2017, Žepce, December 2011).

During construction works such as construction of tanks, installation of pipes and pump stations for irrigation purposes as well as cleaning of drainage channels, increase of the concentration of pollutants in the air, primarily dust and exhaust gases from motor vehicles can be expected. Activities that will lead to the occurrence of pollutants in the air are primarily: construction of temporary access roads, earthworks, transport of uncovered building materials and the movement of machinery and vehicles on the construction site, especially on unpaved roads. The impact on air quality is expected in the area several hundred meters away from the place where the work activities will take place. However, it is not expected that pollutant concentrations in the air will be exceeded and therefore no significant impact on the surrounding population. All impacts will occur along the location of the construction works. The effects are of a temporary nature, that is, will cease after the completion of the works.

### Noise

During the construction works, noise emissions will arise as a result of using mechanization and motor vehicles for the needs of the construction site. Construction works will generally take place during working hours per day, but depending on the nature of the work, it is possible that certain activities will be performed outside the specified time frame. Therefore, measures for mitigating the impact will prescribe daily working hours in areas that can be mostly affected. This impact is assessed as temporary and less significant.

### Biological Characteristics

#### Flora and fauna

During construction, changes and occupation of the habitat will occur due to the works of cleaning of existing and digging of new channels, digging of pipes, removing the part of the forest for the installation of the tank and the construction of pumping stations with dimensions (every 3.5 x 7.0 m). Permanent occupation of the habitat will occur in the area of new channels in length of 970 m. Considering that the project area is under the existing anthropogenic impact and dominated by the abandoned agricultural fields with low biodiversity, the impact on biodiversity is not considered to be significantly negative.

Existing channels are covered with ruderal and invasive vegetation (nettle, blackberry, raspberry, etc.) and its removal does not have a negative impact. Permanent habitation lost will also occur in the area of the reservoir with a diameter of about 20 m which will result in the removal of vegetation and occupation of the forest habitat of beech and oak trees.

Considering the negligible small area of forest habitat (which will be removed) compared to the surface coverage of the forests of the wider area, this impact is not considered to be significantly negative.

Construction of the pump station will result in the permanent removal of coastal vegetation and the occupation of an agricultural habitat in size of 25 m2. Because of the small surface, this impact is not considered significant.

The construction of the coastline will also lead to a small occupation of the coastal habitat of reparing forest vegetation and river habitat potentially important for the endangered species of fish, such as the sunbleak (Leucaspius delineatus). However, due to the small area occupancy this impact is not considered significant.

Due to the movement of mechanization and workers, the risk of new invasive foreign species of flora and fauna increases. To prevent invasive species from spreading, it is necessary to provide measures such as: cleaning machinery and vehicles before use in project area, and after construction works restore the habitat to the initial natural state. In case of a finding of an invasive species, it is necessary to try to prevent its spread and to remove it.

Emission of noise, dust, particles and gas will occur due to construction works which can disturb local fauna. These impacts are limited to the narrower area of construction and are temporary, so they are considered acceptable. Effects can be reduced by appropriate good building practices: organization of construction sites, regular maintenance of equipment, sound attenuators, etc.

### Protected areas and ecological network

The planned irrigation system is not situated within the protected area. The nearest protected areas are located 10 km from the area of operation, so it is not expected to have a negative impact on them.

Since the planned irrigation system is located within the planned Natura 2000 BA8300072 River Bosna ecological network, there is a potentially negative impacts on target species of fauna during construction of pump station, but these impacts will last for short time and it will not be significant.

Also, it is possible that there will be a small occupation of habitat with the coastline for habitat of river species (fish, shellfish, turtle) and also, removing the part of the forest for reservoir - it will occupy some area for forest species (stag beetle, forest species of birds and bats). The coastline and pump station will occupy very small area of the target habitat 91E0 * Alluvial forests with Alnus glutinosa and Fraxinus excelsior (Alno-Padion, Alnion incanae, Salicion albae). Because of the small area this impact is not considered significant.

It is also possible to enter and spread foreign invasive species of plants and invertebrates that could negative affect on the target habitat 91E0 * and target species so it is necessary to insure the measures for their removing.

### Waste generation

Vegetative material and excavated soils which are unsuitable for reuse for works will form the bulk of generated waste, as well as inert construction waste. Servicing and maintenance of machinery and equipment and installation works may generate waste such as scrap metal, empty lubricant containers, plastic, rubber, etc. Also, packaging materials, wrappers, used polythene bags, food wastes, used water bottles, etc. will be generated from use by construction workers.

### Cultural heritage

There are no known cultural heritage sites in the sub-project location. In the event of chance finds, the Contractor and the PIU will deal with it taking into account national legal requirements that are fully consistent with UNESCO and good international practice as well as the chance-find procedures as set in the Project’s ESMF.

### Occupational health and safety

Occupational health and safety issues associated with the proposed project construction include:

- workers exposed to toxic gases, noise, dust and vibrations;

- risk of accidents and injury from the use of machinery and equipment and materials management at the construction site, such as:

  - trip and fall hazards;

  - excavations hazards;

  - equipment falling on workers;

  - lifting of heavy structures;

  - hazards related to materials handling (e.g., lifting, struck by, crushed between, etc.);

  - welding and hot work;

  - work with electrical installation and equipment.

### Community health and safety

The major risks tied to community health and safety relates to project activities taking place outside of the construction site, but nonetheless also the project operation within the limits of the construction sites. One of the prominent risks is the traffic and road safety risks to the affected communities throughout the construction period. These risks mainly stem from increased traffic on transport routes from and to potential waste deposit areas to be used by the contractors during construction works, as well as for transportation of construction materials to the construction site.

Project communities may also be at risk from accidents from the unsecured excavations (i.e. canals).

The main distribution pipeline routes and the pressure pipeline routes on both left and right riverbank of Bosna river will intersect with local roads. Construction works at these locations may render portions of the roads and existing foot paths inaccessible, temporarily closed or unmotorable during the constructional phase. This may create inconvenience and increase travel time to and from the affected communities.

### COVID-19 related OHS, Labor and Community Health and Safety risks

Project workers may be exposed to COVID-19 especially for some of the construction activities that require close contact of two or more workers. Considering that works are carried out outside, the risk of transmission is somewhat smaller compared to the indoor activities, but still the risk is very present if adequate prevention measures are failed to be implemented and existing protocols are not followed.

### SEA/SH risks

Taking into account the nature of the construction projects and characteristics of labor force market in BiH, it is expected that the number of female workers at the construction sites will be minimal, if any, so the risk related to SEA/SH at the construction site is low. The risk of SEA/SH to the local communities can also be considered low given the local context, and appropriate measures and awareness raising activities in place.

## Impacts in the Operation Phase

### Land

In addition to many positive effects of the irrigation system, adverse effects are possible. The main problem in the field of agriculture is the non-application of environmental protection standards in farms and the lack of a system for monitoring the use of quantities and types of pesticides and fertilizers.

Therefore, the potential negative impacts on the land that may occur during use are the pollution of land and groundwater due to the excessive use of chemical agents, and causally a consequence of a disturbance in the ecological balance of the land of the irrigated area.

Also, soil contamination can occur by raising groundwater containing an increased amount of pollutants (heavy metals, nitrites, nitrates) due to incidents.

These undesirable consequences can be reduced or completely prevented by constant monitoring of the area and regular and constant education of the beneficiary farmers, which according to the Local Environmental Protection Action Plan of the Žepče municipality is successfully completed, as stated by 30% of agricultural producers from the area of the municipality, they became acquainted with the principles of integral agricultural production.

### Water Resources

Erosion may result in the transport of soil sediments into the sub-project area and downstream into the Bosna river. This, coupled with the high nutrient content of the wastewater from the farms, could lead to the proliferation of weeds in the river and affect water use downstream of the sub-project area.

Other possible source of pollution of the river is the transport of agrochemicals in runoff water. Chemical products in agriculture, including phyto-pharmaceutical products, mineral and organic waste, may reach surface or groundwater through transportation filtering mechanisms and surface runoff and thus affect water quality.

As the implementation of the sub-project Lupoglav and Bistrica field threatens Bosna River with high flow rates and significant number of point and diffuse pollutants upstream, it is estimated that it will be difficult to determine whether a possible deterioration in its quality (reducing the concentration of dissolved oxygen, increased concentrations of nutrients and pesticides) is caused by the irrigation project or pathogens and other pollutants upstream. Notwithstanding possible difficulties in determining the cause, in terms of prevention of cumulative impacts, it is necessary to apply preventive measures, which relate primarily to the on-going education of farmers about the proper methods of irrigation and good agricultural practices including integrated pest prevention measures, briefly summarized below.

Taking into account that the water from the river Bosna is also used for irrigation, the Monitoring Plan will foresee regular quality analysis not only to determine the impact of the project on water quality, but also to determine the water quality to be used for irrigation in order to avoid negative impacts of such water on crops and land.

There is a potential risk of water overuse in the farming practices, such as in irrigation, cleaning/washing of various materials, tools, machines, or agricultural products. The analysis of water quantities planned to be abstracted for irrigation in the sub-project area has shown that it will have a minor impact on the available water quantities in the Bosna river and no impact on endangering the ecological flow of the Bosna river, as presented in Section 5.1. Also, water abstracted for irrigation will have no impact on decreasing the level of underground water in the river Bosna alluvium. However, even so, water for irrigation should be used efficiently as possible.

### Pest and Weed Management

During the usage of the irrigation system, it is possible to introduce additional undesirable pests and weeds by forming favourable conditions (humidity) for their development. This impact can be reduced by taking proper steps of pest and weed control: correct and timely recognition, biology and life cycle knowledge, monitoring of abundance and use of biological methods wherever possible. In addition, on-going training on good agricultural practices for farmers-users is necessary, including integral pest prevention measures as required by the Integrated Pest Management Plan, which forms an integral part of the Environmental Management Framework. The main purpose of implementing the Integrated Plan is to prevent and reduce the use of pesticides while at the same time maintaining the pest population at an acceptable level. The Integrated Pest Management Plan should provide farmers with the necessary information on good agricultural practices to reduce the burden of environmental pollution caused by the excessive use of pesticides and reduce the risk to human and animal health by completely excluding pesticides from use. Since Bosnia and Herzegovina on 02.03.2010 has ratified the Stockholm Convention on Persistent Organic Pollutants whose purpose is to limit or prohibit the production, use, emission or import and export of very toxic substances known as Persistent Organic Pollutants (POPs), it is not permitted to use pesticides and industrial chemicals found on the list defined by the convention. Also, pests and weeds management should meet all the requirements set by the World Bank as well.

### Air quality

No impact on air quality is expected during operation of the irrigation system. Occasionally, during agricultural work, emissions of exhaust gases from agricultural machinery will occur. These emissions may be considered as negligible. By using modern machines and fuels according to the Rules on the conditions for measuring and controlling the content of sulphur in fuel (“Official Gazette FBiH”, No. 06/08), these emissions can further be reduced.

### Noise

No increase in noise emissions is expected during operation of irrigation system. Increased noise levels can occur during management of irrigation system, during cleaning of drainage channels from used machines, then, by using agricultural machinery and from operation of well pumps. Works on the maintenance of the irrigation systems and drainage channels are performed occasionally and do not represent a constant source of noise and have very little effect on the increase of noise level. The use of agricultural machinery is also occasional and the intensity and duration of the noise are time-limited. Since pumps will be located below the ground level, no influence on the noise level in the observed area is expected. By proper and regular maintenance of the system, agricultural mechanization and the application of noise protection measures, no negative impact on the existing noise level is expected.

### Biological Characteristics

#### Impacts on flora and fauna

The risk of the spread of invasive alien species of fauna and flora through channels increases during the use and maintenance of the system. In case of finding invasive species, it is necessary to try to prevent its spread and to remove it.

The use of agricultural areas causes water pollution, soil and air, which directly affects the habitats and species. Agricultural impacts on freshwater ecosystems are reflected through large input of nutrients that are used in agriculture (fertilizers that drain into drainage channels), which end up in Bosnia river.

The negative impact of intensive agriculture development is also reflected by contamination by pesticides and other chemical agents that directly adversely affect aquatic invertebrates, fish and amphibians, and consequently the birds and mammals that feeds with them. Direct negative impact is manifested in reducing animal resistance to parasites and diseases (Christin, M.-S., Gendron, A. D., Brousseau, P., Menard, L., Marcogliese, D. J., Cyr, D., Ruby, S., Fournier, M., 2009. Effects of agricultural pesticides on the immune system of Rana pipiens and on its resistance to parasitic infection, Environmental Toxicology, 22 (5): 1127- 1133).

For these reasons, in order to use the Irrigation system at the project area, water monitoring should be conducted for the purpose of early detection of possible eutrophication deterioration processes.

During the use of the irrigation system some of the water from the watercourse will be pumped, which will result in a reduction in the amount of water downstream of the water caption i.e. the pumping station. The amount of water is an important habitual abiotic factor for aquatic fauna, primarily fish, so a minimum ecological acceptable flow (EF) of 1204-1520 m3/s is required to ensure that there are no significant negative impacts on the fauna.

In the process of water caption in the Bosnia river, it is very likely that occasionally smaller organisms (invertebrates and small vertebrates) will pass through the cluster grid, causing them to enter in unnatural habitat and possibly die. However, since relatively small amounts of water will be captured, this impact is not considered significant. In addition, this effect can be partially reduced by using the grid with the smallest possible openings (for example 1 cm).

### Impacts on protected areas and ecological network

The planned irrigation system is not situated within the protected area. The nearest protected areas are located 10 km from the area of operation, it is not expected to have a negative impact on them.

Since the planned irrigation system is located within the planned Natura 2000 site (BA8300072 river Bosna), there is a potential for negative impacts on target species of water organisms by reducing the amount of water and water contamination. It is also possible to enter and spread foreign invasive species of plants and invertebrates which could adversely affect the habitat 91E0 * Alluvial forests with Alnus glutinosa and Fraxinus excelsior (Alno-Padion, Alnion incanae, Salicion albae) and therefore it is important to take some measures to control the spreading.

### Waste generation

Waste to be generated during the operational phase include:

- non-hazardous waste, such as: packaging waste, wood sticks, plastic foils for shadings, metal wires, organic biodegradable waste (crop residue), livestock manure, waste from machinery such as old tires, etc.);

- hazardous waste, such as: packaging of the chemicals and biocides after the substance has been used, oils and lubricants from machinery, etc.

### Community health and safety

Irrigation projects contribute to conditions conducive to good health - food security and economic progress that allows rural households greater purchasing power for medicines and health services. However, there may also be adverse impacts on human health manifested through the development of waterborne infections (contagious diseases are mainly transmitted by mosquitoes, flies and snails that propagate in shallow coasts, aquatic weeds, spillways...) (Dougherty TC, Hall AW , Wallingford HR Environmental Impact Assessment of Irrigation and Drainage Projects, 1995, FAO - ODA). Contagions are mainly caused by hydraulic structures with stationary water e.g. drainage ducts, which can be prevented by their design in such a way as to allow for self-discharge. Aquatic weed cleaning is extremely important in reducing health risks for humans.

Human health impacts may also arise because of the use of pesticides that do not meet the criteria prescribed by the Bank to have a negligible negative impact on human health. Improper use of pesticides and fertilizers can lead to contamination of surface water and groundwater, which can result in drinking water contamination and thus endanger human health. Also, in the preparation and application of pesticides, in the event of inadequate user protection, poisoning may occur with pesticides, by inhalation, by skin or by ingestion. It may be acute (one-time high intake of pesticides, direct skin contact) or chronic (long-lasting and constant intake of smaller amounts of pesticides). Therefore, when using pesticides, it is necessary to use protective equipment (rubber gloves, rubber boots, protective clothing, headgear, glasses and nose and mouth mask).

## Positive Environmental and Social Impacts

The construction of the irrigation system will ensure the economic, social and environmental benefits to the land users and local communities in this area. Experiences of similar projects show that the project will have many positive impacts on the environment through the promotion of good land use practices, methods of cultivation and pest management.

Sub-project should help to strengthen local capacity in an environmentally sustainable approach to agriculture development.

Potential positive impacts on the environment through the implementation of this project include:

- better control over the use of water resources;

- a more rational use of water resources through improved operation and maintenance;

- reducing the risk of water pollution from chemicals by implementation of integrated pest management plan;;

- reducing the risk of pollution of surface and groundwater by using a large number of private pumps and generators, which are currently being used without adequate control and to take measures to prevent impacts from spills of fuels and lubricants;

- the association of water users allows them greater representation in the multi-sectoral agreements about the future of water use;

- effective waste management through greater community participation.

In addition, the implementation of the project with the above mentioned positive environmental impacts can be expected to have positive effects on the biological characteristics of the area and, even more so, with a more rational dosage of fertilizers, pesticides and the like.

# ENVIRONMENTAL AND SOCIAL MANAGEMENT PLAN

## Environmental and Social Impacts Prevention/Mitigation Plan

Environmental and Social Management Plan is prepared based on the results of the environmental and social assessment and includes measures for reduction of possible adverse impacts to be applied during the project implementation, including the estimation of costs and the responsibility for their implementation.

Mitigation measures are classified as:

- Mitigation measures during the planning phase prior to construction,

- Mitigation measures during the construction phase,

- Mitigation measures during the operation phase,

- Mitigation measures during the project removal phase.

Mitigation measures during the design and planning phase (prior to the construction works) refer to: revision of technical documentation, provision of all relevant permits, as well as planning related to the selection of water supply sources, concession, land expropriation, and the implementation method.

Mitigation measures during the construction phase mostly refer to the implementation of good construction practices to avoid adverse impacts on the soil stability, water and soil quality, air quality and the level of noise. Mitigation measures related to social impacts refer to OHS, community health and safety and restrictions to land use. Their implementation is under the responsibility of the Contractor for execution of works and shall be included in the works contract together with the Environmental and Social Monitoring Plan. The costs of these measures shall be included in the construction costs, although they mostly include good management measures and usually require no substantial funds. The Client and the appointed Site Supervisor will supervise the implementation of mitigation measures and the Monitoring Plan.

The list of good construction practices and the Waste Management Plan to be included in the works contract are given in Annex 1 and 2.

Mitigation measures during the operation phase refer to the mitigation of adverse impacts as a consequence of inadequate system operation and maintenance, and use of phyto-pharamceutical products.

Table 12 Plan of Measures for Prevention/Mitigation of Environmental and Social Impacts for the Sub-Project areas of Lupoglav and Bistrica field in Žepče Municipality

| Phases | Problem | Mitigation Measure | Costs |  | Institutional Responsibilities |  |  | Comments |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Planning | Implementation | Planning | Implementation |  |  |
| Planning / Designing | Ensure harmonization of designs with relevant construction, water, environment and concessions legislation | Perform: revision of project documentation, provision of urban permit, prior water consent (for irrigation and drainage system) and concession for water use. | Part included into system design costs. | Cost estimation will be available through main design. | PIU | PIU | Obligatorily involve competent Water Agency for Sava River Watershed |  |
| Planning / Designing | Negative public reactions due to the lack of information and activity coordination | Carry out public consultation with the future irrigation system users and persons affected by the project on project segments and adverse impacts mitigation plan. | - | - | PIU | PIU in cooperation with the designer | Obligatorily involve owners of the land to be irrigated which will be subject to expropriation |  |
| Planning / Designing | Potential damage to the existing infrastructure and structures, especially underground installations (water and sewage pipelines, etc.), causing disruptions in the provision of services to the consumers | Precisely locate infrastructural facilities and underground installations in cooperation with competent institutions on all government levels. Relocate the route or project solution of the irrigation system to minimize or avoid possible damage. Arrange cooperation with communal and other service providers to undertake required joint steps in prevention of service supply interruption or provide prompt information to the public on temporary service interruption. | - | - | Designer | PIU in cooperation with the designers and competent local authority representatives | - |  |
| Planning / Designing | Higher employment possibilities and generation of revenues for the local community | Qualified local population shall be given preference upon employment. | - | - | PIU | Contractor | Regulate problems through bidding documentation. |  |
| Planning/ Designing | Impact on the environment and human health through infections arising in hydraulic structures with stationary water (e.g. drainage ducts). Infections are mostly transmitted by mosquitoes, flies and snails, which are propagated in shallow waters, watery weeds, and overgrowths. | Prevent the creation of a suitable environment for the development of infections by design of hydraulic structures with standing water in such a way as to enable them to be self-discharging or under certain conditions by means of appropriate pumps. | Part included into system design costs. | Cost estimation will be available through main design. | Designer | PIU in cooperation with the designer. | During next phases of project documentation development, ensure the discharge of hydraulic structures with stationary water. |  |
| Planning / Designing | Reduction of flow in Bosna river | Define acceptable activities for the exploitation of water of the river Bosna. The analysis in the design phase has already shown that the water quantities to be extracted for irrigation are determined as insignificant. | - | - | PIU, competent institutions | PIU in cooperation with the designer and competent authority representatives | It is necessary to agree on the efficient functioning of the irrigation and exploitation system of the river Klokot |  |
| Planning / Designing | Energy inefficiency | The most energy efficient option of irrigation should be given highest priority. | - | - | Designer | PIU in cooperation with the designer. |  |  |
| Planning / Designing | Water inefficiency | Instalment of water meters at farm plots. | -- | - | Designer | PIU in cooperation with the designer. |  |  |
| Planning / Designing | Impact on private land and assets and business activities | Develop Resettlement Action Plan (RAP) in accordance with the WB ESS5. Timely consultation and collaboration with affected parties. | - | The cost estimate will be available through the RAP. | PIU | PIU |  |  |
| Planning / Designing | Disabled agricultural production | Avoid crossing over the agricultural plots, whenever possible. | - | - | Designer | PIU in cooperation with the designer. |  |  |
| Planning (Designing) / Construction | Influence on cultural heritage | Create a "chance find" procedure for dealing with random archaeological finds of cultural heritage, defined as a physical cultural heritage that is unexpectedly found during the implementation of the project. Implement the Procedure during the construction work, and ensure that the appropriate staff and the Contractor are trained on the requirements of the Procedure. The "chance find" procedures should include: - Warning of project staff on the possibility of detecting archaeological finds of cultural heritage, - Fencing the area to prevent further disruption or destruction, - Notifying competent authorities of findings / locations. | - | Cost estimation will be available through main design. | Designer, Contractor | PIU in cooperation with the designer, contractors and competent authority representatives | The procedure is being prepared in the planning phase, i.e. prior to construction and implemented during the construction of the irrigation system |  |
| Construction | Soil erosion and land sliding as a consequence of deforestation, clearing and excavation activities | Provide slope protection (through bank compaction, rip-rapping, vegetative stabilization). Designate an earth material storage area, with topsoil set aside for re-use. Carry out replacement planting or transplanting vegetation. Implement Waste Management Plan presented in Annex 2. | - | - | Contractor | Contractor | Regulate through construction works contract. |  |
| Construction | Contamination of soil by grease and fuel from mechanization | Monitor the operation of the mechanization and maintain it regularly. The Contractor is obliged to enclose evidence on proper operation of the vehicle in accordance with the regulations on the emission of harmful gases. Prepare and implement the Construction Site Organisation Plan and Emergency Preparedness and Response Plan. | - | - | Contractor | Contractor |  |  |
| Construction | Water and soil pollution due to poor waste disposal | Prepare a site-specific Waste Management Plan. Short term storage in some locations. Disposal of waste for recycling by the authorized operators. Earth and the other inert material should be used for "landscaping". Reusing and recycling waste wherever possible. It is forbidden to incinerate waste in the open and on-site. Any hazardous waste will be separated on site, adequately stored and handled to a licensed operator for its management and final disposal. Implement Waste Management Plan presented in Annex 2. | - | - | Contractor | Contractor | Regulate through construction works contract. |  |
| Construction | Water and soil pollution due to the discharge of waste sanitary waters from the construction site | Installation of ecological toilettes for workers | - | - | Contractor | Contractor | Regulate through construction works contract. |  |
| Construction | Increased turbidity of surface and groundwater as a result of construction works | Same measures as for erosion control and slope stabilization. Set up sediment traps along river and/or gabions along banks to filter out eroded sediments. Conduct the works during dry weather. Prepare and implement the Construction Site Management Plan. Implement Waste Management Plan presented in Annex 2. | - | - | Contractor | Contractor | Regulate through construction works contract. |  |
| Construction | Oil and grease contamination of surface and ground waters due to poor equipment maintenance and repair, and refuelling on the construction site | Avoid servicing and refuelling on the site. In case of on-site refuelling and vehicle maintenance, use safety foils. Provide absorbent material in case of fuel spillage. Handle used oiled materials pursuant to the Waste Management Plan. Prepare and implement Construction Site Management Plan and Emergency Preparedness and Response Plan including good construction practices from Annex 1, measures from Preliminary Water Approval and measures from the Waste Management Plan provided in Annex 2. | - | - | Contractor | Contractor | Regulate through construction works contract. |  |
| Construction | Introduction and spreading of invasive species | All machines and other equipment need to be cleaned from sediment and vegetation. On all machines and other equipment, check whether there are invasive species (plants, invertebrates) and if so, remove them. All contaminated machines and equipment should be washed with high pressure water (preferably with hot steam under pressure). When it is possible it is advisable to leave machines and equipment dry for at least four weeks before being used in another watercourse. | - | - | Contractor | Contractor | Regulate through construction works contract. |  |
| Construction | Disruption of vegetative cover | After the construction, the damaged area is covered with indigenous vegetation. Apply measures of good construction practice in Annex 1. | - | - | Contractor | Contractor | Regulate through construction works contract. |  |
| Construction | Permanent loss of area under trees | As much as possible, avoid cutting down trees outside the area needed for water reservoir, access road, as well as pressure and distribution pipeline. Also, when performing construction work, avoid damage and destruction of trees in the edge areas with the machinery. Any removed trees will be re-planted in the vicinity of the area. |  |  | Contractor | Contractor | Regulate through construction works contract. |  |
| Construction | Dust emission from earthworks and construction work. | Use paved roads for access to construction sites to the greatest extent possible. Control the speed of the vehicle to minimize the emission of dust. When transporting the powdered material, cover the vehicles in order to reduce the pollution of the atmosphere and the impact on biodiversity and the population. In case of very dry weather, water the access roads and earth surfaces. Compact deposited earth material. Prepare and implement the Construction Site Management Plan that includes the measures of good construction practice provided in Annex 1. | - | - | Contractor | Contractor | Regulate through construction works contract. |  |
| Construction | Emissions from machinery and vehicles | Regular equipment and vehicles maintenance. Regularly inspect vehicles for compliance with the emission regulations. |  |  | Contractor | Contractor |  |  |
| Construction | Noise generation from heavy equipment and vehicles | Use modern machines and vehicles that emit lower noise levels and less affect the surrounding population and fauna. Ensure sound attenuators for heavy machines. Plan to move equipment at a time when there are not big daily traffic jams. Perform construction works during the day, avoid work after 17 o'clock, especially when the works take place within the settlement, near the houses. Regularly maintain machines and vehicles. |  |  | Contractor | Contractor |  |  |
| Construction | Disabled agricultural production | Construction works on farms during vegetation period will be avoided as much as possible. Ensure that farmers already cultivating portions of the project site will be allowed to continue temporarily farming at areas of the land which will not be affected by construction. Ensure that affected persons are adequately informed, in advance, of the scope, magnitude and schedule of the proposed project, its implications for their continued farming over the construction period. These measures will minimise the problem of confrontation and conflicts and will reduce this impact significantly. Ensure all grievances/concerns by farmers and local communities are resolved prior to construction work. | - | - | PIU in cooperation with the contractor | PIU in cooperation with the contractor | Regulate through construction works contract. |  |
| Construction | Risk of exposure of workers to toxic gases, noise, dust and vibrations | Implement all abovementioned measures related to mitigation of toxic gases, noise, dust and vibrations. Provide sanitary and hygiene facilities for the workers. Prepare and implement Construction Site Organization Plan and OHS Management Plan. Require from all workers to abide by the OHS Management Plan. Provide workers with task‐appropriate personal protective equipment (PPE). Ensure that workers follow procedure on obligatory use of PPE and that they have received training on OHS. | - | - | Contractor | Contractor | Regulate through construction works contract. |  |
| Construction | Risk of accidents and injuries at work, such as: - trip and fall hazards; - excavations hazards; - equipment falling on workers; - lifting of heavy structures; - hazards related to materials handling (e.g., lifting, struck by, crushed between, etc.); - welding and hot work; - work with electrical installation and equipment. | Provide warning signs along the irrigation system construction route. Provide sanitary and hygiene facilities for the workers. Prepare and implement Construction Site Organization Plan and OHS Management Plan. Require from all workers to abide by the OHS Management Plan. Provide workers with task‐appropriate personal protective equipment (PPE). Ensure that workers follow procedure on obligatory use of PPE and that they have received training on OHS. Ensure only qualified machine operators with skills and experience operate the machines. | - | - | Contractor | Contractor | Regulate through construction works contract. |  |
| Construction | Risk of COVID-19 | Prepare and implement procedures for cases of COVID-19 outbreak. Control entry and exit from site/workplace, rearrange work tasks or reduce number of workers on the worksite to allow social/physical distancing, provide appropriate forms of personal protective equipment (PPE). | - | - | Contractor | Contractor | Regulate through construction works contract. |  |
| Construction | Increased traffic due to heavy equipment/vehicle movement/works in vicinity of local roads Decreased public access through the construction area | Notify the public of the construction works through local media and notice boards at local communities. Prepare and implement Traffic Management Plan. Schedule equipment movement during lean daytime traffic hours. Provide traffic aides/flagmen, traffic signs to help ensure the free and safe flow of traffic; Provide an alternate route for pedestrian and vehicles in coordination with the local authorities or provide safe passageway through the construction site. Prepare and implement Construction Site Organization Plan including good construction practices from Annex 1. | - | - | Contractor | Contractor | Regulate through construction works contract. |  |
| Construction | Increased risks for the population from traffic accidents and construction works | Notify the public of the construction works through local media and notice boards at local communities. Prepare and implement Traffic Management Plan. Provide appropriate warning signs, lighting, protective fences, etc. Comply with traffic rules. Clean the construction site from construction waste both during the construction phase and after the completion of the works, when closing the construction site. Through institutional and administrative arrangements with the municipal health centre, provide sanitary supplies and medical assistance at the construction site. Prepare and implement Construction Site Organization Plan. | - | - | Contractor | Contractor | Regulate through construction works contract. |  |
| Construction | Risk for the population from accidents from the unsecured excavations | Notify the public of the construction works through local media and notice boards at local communities. Provide appropriate warning signs, lighting, protective fences, etc. Prepare and implement Construction Site Organization Plan. | - | - | Contractor | Contractor | Regulate through construction works contract. |  |
| Construction | Risk of SEA/SH | Develop and implement Code of Conduct which reflects the contractor’s core values and overall working culture and includes provisions relating to SEA/SH. Implement awareness raising on SEA/SH issues. | - | - | Contractor | Contractor | Regulate through construction works contract. |  |
| Construction | Indirect impact on environment by purchasing material from unlicensed companies | Use the existing quarries and concrete bases for the supply of material. Use licenced suppliers for other materials. | - | - | Contractor | Contractor | Regulate problems through bidding documentation. |  |
| Operation | Inadequate use of irrigation system | Regularly monitor work, maintain and repair system facilities. | - | - | Users | Users |  |  |
| Operation | Reduction in water quantities downstream due to water use | Provide system capacity as planned. Monitor the use of water in the system. Always provide an ecologically acceptable flow (EF). In case of insufficient amount of water to secure the EF, stop the water abstraction. | Integrated into the system designing costs. |  | PIU | PIU and System Users |  |  |
| Operation | Over abstraction of water | Precisely define crop water requirements. Develop Irrigation System Management Plan that will provide system users with viable irrigation schedule and train water users how to use it. The Plan shall provide regular calibration and maintenance of water management devices. Designate and appoint person(s) or land owner(s) for regular monitoring of soil quality and irrigation system assessment. | - | 5,000 BAM/year for calibration and system maintenance | PIU and Users | PIU and Users |  |  |
| Operation | Noise emission from vehicles and agricultural mechanisation | Use modern machines and vehicles that emit lower noise levels and less affect the surrounding population and fauna. Regularly maintain machines and vehicles. | - | - | Users | Users |  |  |
| Operation | Increased risk of spreading foreign invasive species of fauna and flora | In the case of invasive invasion, it is necessary to try to prevent it from spreading and remove it. | - | - | Users | Users |  |  |
| Operation | Impact on the environment and human health through infections emerging in hydraulic structures with stationary water (e.g. drainage ducts) and are mainly transmitted by mosquitoes, flies and snails that propagate in shallow shores, watery weeds and overgrowths. | Regular emptying of channels and performing frequent cleaning of water weeds. |  |  | PIU | PIU and Users. | In accordance with the project design for irrigation and drainage, the designer will prepare the Irrigation and Drainage Management Plan and conduct the training of system users |  |
| Operation | Environmental and human health impacts due to inappropriate use of phyto-pharmaceutical products (pesticides) and natural and mineral fertilizers | Controlled application of agro-chemicals based on the Integrated Pest Management Plan as an integral part of the Environmental Management Framework. Training of the farmers on the good agricultural practices including proper selection, dosage and timing of agro-chemical applications to ensure maximum plants and soil absorption. Use only the agro-chem allowed/ cleared by the National Institute for Plant Protection. Use safety equipment during the use of phyto-pharmaceutical products. Accomplish cooperation with associations of beekeepers to prevent the increased mortality of bees. | Integrated into the system designing costs. | - | PIU | PIU and System Users | The designer will prepare the Irrigation System Management Plan pursuant to the Terms of Reference for irrigation system designing and conduct the training of system users. |  |
| Decommissio-ning | Adverse environmental impacts due to inadequate disposal of waste resulting from the decommissioning of the irrigation/drainage system and/or during routine maintenance. | Adequately dispose the waste pursuant to the Waste Management Plan (Annex 2) to authorized disposal sites. Recycle the waste susceptible to recycling. | - | 50 BAM/ton of waste | System User | Contractor | - |  |

## Environmental and Social Monitoring Plan

Table 13 Environmental and Social Monitoring Plan

| Phase | Which Parameter to Monitor? | Where to Monitor? | How to Monitor / Type of Monitoring Equipment? | When to Monitor – Monitoring Frequency or Continuous Monitoring? | Why is Monitoring Required? | Costs |  |  | Responsibility |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | Planning | Implementa-tion | Planning |  | Implementa-tion |
| Planning/ Designing | Negative public reactions due to the lack of information and activity coordination | In local community | Examining the grievance/ complaints records | Upon receipt of complaints from citizens | To prevent impacts in due course | - | - | PIU |  | PIU |
| Planning/ Designing | The quality of surface water for irrigation (heavy metals, nitrates, nitrites, pH, electrical conductivity, temperature, chlorides, microbiological parameters, pesticides) | At the location of water intake on river Bosna | Standard laboratory equipment | During design preparation or prior to start of works | To determine the quality of water for irrigation | Integrated into the system designing costs. | - | Designer |  | Authorized Laboratory |
| Planning/ Designing | The quality of surface water that is the recipient of drainage water (heavy metals, nitrates, nitrites, pH, conductivity, temperature, chlorides, microbial parameters, pesticides) | Downstream from the drainage water discharge into river Bosna | Standard laboratory equipment | During design preparation | To determine the water quality that will be the recipient of drainage water | Integrated into the system designing costs. | - | Designer |  | Authorized Laboratory |
| Planning/ Designing | Analysis of physical, biological and chemical parameters of land | Determine at least three sampling profiles at a sufficient distance | Standard laboratory equipment | During design preparation or prior to start of works | To determine the quality of land for irrigation | Integrated into the system designing costs. | - | Designer |  | Authorized Laboratory |
| Planning/ Designing | Land acquisition/involuntary resettlement | In local community | Examining the grievance/ complaints records | Upon receipt of complaints from citizens | To prevent impacts in due course | - | - | PIU |  | PIU |
| Construction | Damage to the existing infrastructure and structures, especially underground installations (water and sewage pipelines, etc.) | At a construction site | Visual surveillance | Continuously during the execution of works and site removal | To determine the damages | - | - | Contractor for Supervision of Works |  | Contractor for Supervision of Works |
| Construction | The appearance of eroded surfaces and landslides near the construction site | In the immediate vicinity of the construction site | Visual surveillance | Continuous during construction and decommissioning | To affirm soil erosion and landslides caused by construction works | - | Integrated into the supervision costs | Contractor for Supervision of Works |  | Contractor for Supervision of Works |
| Construction | Contamination of soil by grease and fuel from mechanization | At a construction site | Visual surveillance | Continuously during the execution of works and site removal | To determine the impact of works on soil quality |  | Integrated into the supervision costs | Contractor for Supervision of Works |  | Contractor for Supervision of Works |
| Construction | Analysis of surface water quantities and quality parameters of river Bosna: pH flow turbidity conductivity suspended particles | On river Bosna downstream from water-intake and downstream from micro-location of discharge of drainage water | Standard laboratory equipment and water quantity and quality monitoring methods for surface water | Prior to start of activities In the case of citizen complaints | To define impacts of construction works to the quality of surface water | - | 1.000 KM per sample | Contractor for Supervision of Works |  | Authorized Laboratory |
| Construction | 1. Presence of oil layer on surface water courses 2. Analysis of surface water flow and quality parameters: COD, Total mineral oils. | 1, 2. On river Bosna downstream from water-intake and downstream from micro-location of discharge of drainage water | 1. Visual 2. Standard laboratory equipment and water quality monitoring methods for surface water | 1,2. Upon the supervisor's order and upon receipt of complaints from citizens | To define impacts of construction works to the quality of surface water | - | 1.000 KM per sample | Contractor for Supervision of Works |  | Authorized Laboratory |
| Construction | Waste management during the works execution; Separation of hazardous and non-hazardous waste. | At a construction site | Visually and by comparison with the waste management report | Continuously during the execution of works and site removal | For ensuring proper waste management | - | Integrated into the supervision costs | Contractor for Supervision of Works |  | Contractor for Supervision of Works |
| Construction | The area which has been subjected to restoration of landscape / vegetation. Number and species of plants replanted. | At a construction site | Visual surveillance and comparison with the Rehabilitation Plan for Degraded Areas | Upon implementation of Rehabilitation Plan for Degraded Areas | For the purpose of land and vegetation reinstatement | - | Integrated into the supervision costs | Contractor for Supervision of Works |  | Contractor for Supervision of Works |
| Construction | The appearance of foreign invasive species | At the location of the project | Visual identification | One time before the works begin | To determine the presence of foreign invasive species | - | - | Contractor |  | Contractor |
| Construction | Monitoring condition of crops | At a sub-project location | Visual surveillance | In the case of citizen complaints | In order to determine the impact of construction works on condition of crops | - | - |  |  |  |
| Construction | Air pollution | At a construction site | By a licensed air quality monitoring laboratory using statutory methods | Prior to start of works for baseline after that In the case of citizen complaints | To determine if concentration of air pollutants exceed the relevant air quality target values or limit values | - | - | Contractor |  | Authorized Laboratory |
| Construction | Increasing noise level | At a construction site | By a legal person who is authorized for noise measuring using standard equipment | Prior to start of works for baseline after that In the case of citizen complaints | To determine the possible noise level above limit values | - | - | Contractor |  | Legal person authorized for noise measuring |
| Construction | Presence of cultural / archaeological findings | At a construction site | Supervision of earthworks | During earthworks | For the sake of preservation of cultural heritage | - | Integrated into the supervision costs | Contractor |  | Contractor for Supervision of Works |
| Construction | Existence of hygienic conditions for workers; Use of PPE; Number of workers with health problems related to work on the construction site; Number of recorded accidents; Number of COVID-19 cases among workers. | At a construction site | Visually and examining the records | Continuously during the execution of works and site removal | To determine implementation of OHS measures | - | Integrated into the supervision costs | Contractor |  | Contractor for Supervision of Works |
| Construction | Impact on the population because of restrictions in land use rights and in business activities | In local community | Examining the records | Upon receipt of complaints from citizens | To prevent impacts in due course | - | Integrated into the supervision costs | PIU and Contractor |  | PIU and Contractor |
| Construction | Complaints received due to decreased public access, increased traffic and site disarrangement. | At a construction site | Visually and compared to the Construction Site Organization Plan and Traffic Management Plan. | Continuously during the execution of works and site removal | To define compliance with the Construction Site Organization Plan and Traffic Management Plan and avoid negative impacts on population. | - | Integrated into the supervision costs | Contractor |  | Contractor for Supervision of Works |
| Construction | Number of recorded accidents of local population due to construction works. | In local community | Examining the records | Continuously during the execution of works and site removal | To prevent impacts in due course | - | Integrated into the supervision costs | Contractor |  | Contractor for Supervision of Works |
| Construction | Number of recorded incidents related to SEA/SH | In local community | Examining the records | Continuously during the execution of works and site removal | To prevent impacts in due course | - | Integrated into the supervision costs | Contractor |  | Contractor for Supervision of Works |
| Construction | Quality of completed works Quality of the installed material | At a construction site | Visually and examining the records | Continuously during the execution of works and site removal | Poor supervision and construction works quality assessment may cause damages to the environment, poor structures and use of low quality materials, which may lead to structure damages and expose irrigation system users to risks and possible accidents | - | Integrated into the supervision costs | Contractor |  | Contractor for Supervision of Works |
| Operation | Irrigation system damage due to improper management | On project location | Visually and examining the records | Continuously | To ensure proper management of irrigation system | Integrated into the maintenance costs | Gross salary for the person in charge of the system maintenance | System Users |  | System Users |
| Operation | Quantity of water intake (l/s) | On water intake and pump station | Flow meter readings and keeping records | Continuously | To provide adequate water management in the system and compensate deficits, to provide submission of data to the competent water management institution and paid a special water fee | Integrated into the maintenance costs | Gross salary for the person in charge of the system maintenance | System Users |  | System Users |
| Operation | Precipitation (mm/day) | On project location | Pluviometer reading and recording | When necessary | To define the quantity of precipitation and the quantity of water in the irrigation system | 50 KM per pluviometer | Included in the salary of the person in charge of the system maintenance | System Users |  | System Users |
| Operation | Wind velocity and direction | On project location | Anemometer reading and recording | Continuously | To determine parameters relevant to agriculture | 150 KM per anemometer | Included in the salary of the person in charge of the system maintenance | System Users |  | System Users |
| Operation | Air temperature | On project location | Thermometer reading and recording | Continuously | To determine parameters relevant to agriculture | 10 KM per thermometer | Included in the salary of the person in charge of the system maintenance | System Users |  | System Users |
| Operation | Quantity of water used for irrigation on parcels | On user water meters | Water meter reading and recording | Continuously | To define the quantity of delivered water | Integrated into the construction costs | - | System Users |  | System Users |
| Operation | Surface water quality for irrigation (heavy metals, nitrates, nitrites, pH, conductivity, temperature) | At the location of water intake on river Bosna | Standard laboratory equipment and water quality monitoring methods for surface water | Monthly | To monitor water quality for irrigation |  | 300 KM/ per sample | System Users |  | Authorized Laboratory |
| Operation | Flow and water level in the riverbank of Bosna | Upstream and downstream of the water intake | Hydrometric measurements and water meter measurements on measuring profiles and keeping records | By the dynamics specified by the Water Act and the applicable laws | Flow for the purpose of controlling the flow regime in the Bosna watercourse and insurance of the Ecological Acceptable Flow | Built in construction costs |  | System Users |  | Authorized Laboratory |
| Operation | Soil quality including pH value, heavy metals, phosphorus, nitrogen, Na, Ca, salts and pesticides | On representative plots within the project location | By taking at least one soil sample | Once a year | To define impacts of agricultural activities to soil quality | - | 1000 KM per sample | System Users |  | Authorized Laboratory |
| Operation | Surface water quality (heavy metals, nitrates, nitrites, pH, conductivity, temperature, chlorides, microbial parameters, pesticides) | 1. Bosnia-river - Downstream from the irrigation area 2. Bosnia-river–downstream from drainage water discharge location | By surface water sampling | Twice a year in typical hydrological situations | To define impacts of agricultural activities to surface waters | - | 1700 KM/ per profile | System Users |  | Authorized Laboratory |
| Operation | The appearance of foreign invasive species | At the location of the project | Visual identification | Monthly | To determine the presence of foreign invasive species | - | - | System Users |  | System Users |
| Operation | Monitoring of crop status | On project location | Visual identification | Continuously |  |  |  | System Users |  | System Users |
| Operation | Occurrence of weed plants and pests | On project location | Visual identification and counting units | Daily | To determine the needs for use of phyto-pharmaceutical products | - | - | System Users |  | System Users |
| Operation | Bee mortality | At beekeepers in the region | Unit counting | As required | To define the impact of irregular use of phyto-pharmaceutical products | - | - | System Users |  | System Users |
| Operation | The occurrence of diseases that are associated with improper handling of phyto-pharmaceuticals | At project location | Through a survey on the occurrence of illnesses at training workshops for farmers on good agricultural practices involving the use of agrochemical resources. | Annually | To determine the impact of improper application of phyto-pharmaceuticals on human health | - | - | System Users |  | System Users |

# PUBLIC CONSULTATION

The original Environmental Management Plan (EMP) prepared in 2019 was disclosed with public consultations held in July 2019, the details of which are given below. The revised ESMP will be disclosed on the websites of PIU and Žepče Municipality and will be subject to public consultations which are in line with the World Bank Guidelines on conducting public consultations during the Covid-19 Pandemic. This means that the ESMP will be provided to all interested parties and stakeholders, as well as general public, in a digital format where the comments received will be registered and reflected upon in the ESMP.

## Details of the public consultation for the original EMP

Prior to the public consultation, the draft "Environmental Management Plan for the sub-project Lupoglav and Bistrica field in Žepče Municipality" was published on the website of the PIU Forestry and Agriculture (http://portal.piusum.ba). On the date and place of the public consultation, the public was informed on the websites of the Žepče Municipality.

Public consultation of the Environmental Management Plan for the sub-project Lupoglav and Bistrica field in Žepče Municipality was held on 12/07/2019 in the premises of the Žepče Municipality, starting at 09:30.

# The consultation was attended by 29 participants. The Minutes of the Meeting are provided in Annex 4.

# ANALYSIS OF CAPACITY BUILDING AND TRAINING NEEDS

## Training needs

Implementation of Environmental and Social Management Plan is responsibility of:

- In the planning and preparation phase: PIU and project designer,

- In the construction phase: the contractor and supervisor of works,

- In the operation phase: irrigation system users, owners of individual parcels that will likely be associated in the Water Users Association.

It is presumed that the appropriate level of knowledge and skills necessary to prepare project documents, to carry out construction works and construction supervision is present within the local stakeholders and in this sense is not necessary to implement specific measures to educate personnel for the implementation of the ESMP in the planning and construction phase.

On the other hand, the existing owners of the land, the future users of the irrigation systems, have a basic knowledge of growing certain crops, use traditional agricultural methods and just few of them had previously used irrigation systems, and implemented measures of integrated pest management. Although it is assumed that in the transition period, customers of the irrigation systems would have the technical support of the municipality over communal utilities in the management and maintenance of the main system to hydrants, and the technical assistance of experts from agriculture to use irrigation systems to achieve maximum yield, it is expected that in due time complete control switch in the hands of the Association of Water Users. It is assumed that the future Water Users Associations will have a responsible person or more for operation and maintenance of the main system to hydrants, and that all users will be responsible for part of a system from the hydrant to their own land.

Therefore, the focus of the training program should focus on the future managers and users of irrigation systems.

When it comes to future managers, they need to be trained for the sustainable management of the irrigation system. The core of knowledge on sustainable management of irrigation systems is among the experts in the field of hydraulic and / or mechanical engineer who specialized in the maintenance of pumping and piping systems employed in higher education institutions or equivalent institutions and consulting companies.

When it comes to future users of irrigation systems, they need to be trained for:

- selection of equipment for irrigation,

- elements of the dosage of water,

- sustainable use of irrigation systems to achieve maximum effect,

- The use of good agricultural practice, among others those relating to the use of methods of integrated pest management and applications of organic or mineral fertilizers.

With respect to the first three points, within the Project will be prepared Manual/Guidelines for the operation and maintenance of the system that will help clients, customers and the municipal department in their future work related to system management and maintenance.

It is recommended to maintain a seminar on the location of sub-project for agricultural enterprises, municipal/cantonal authorities, representatives of the Water Users Association, and other interested local residents where Manual / Guidelines for the operation and maintenance should be presented.

Regarding the remaining point 4, using good agricultural practice, the core of knowledge about land management and use of phyto-pharmaceuticals are located in agricultural universities and their institutes. Based on the laws relevant to agriculture and the application of phyto-pharmaceuticals farmers must undergo appropriate training programs, which should be ensured by the faculties and their institutes. Training program is necessary to include all members of the Water Users Association, and other interested people. Training program should cover issues such as:

the most significant problems that farmers face in the field;

ways to overcome the problems;

the benefits and impacts associated with the use of fertilizers and pesticides,

use of good agricultural practice, among others those relating to the use of methods of integrated pest management and applications of organic or mineral fertilizers.

## Equipment Procurement

Bearing in mind the proposed monitoring of environmental impacts, it is necessary that future system users purchase the appropriate equipment for monitoring the impact. The users should be trained in equipment usage. The list of the equipment is given in following table.

Table 14 Required equipment

| Type | Number of Units | Unit Costs |
| --- | --- | --- |
| Water meters for measuring water quantities | 1 per individual user | 200 KM |
| Anemometer for measuring wind speed and direction | minimum 1 | 150 KM |
| Thermometers for measuring air temperature | minimum 1 | 10 KM |
| Pluviometer for measuring precipitation | minimum 1 | 50 KM |

# ANNEXES

ANNEX 1. GOOD CIVIL CONSTRUCTION PRACTICES

Before the construction begins, the Contractor is required to prepare Construction Site Management Plan, according to the Decree on Construction Site, Compulsory Documentation on Construction Site and Construction Participants („Official Gazette of FBiH“, No. 48/09, 75/09, 93/12, 74/13, 89/14, 99/14 and 53/15)

In the Construction Site Management Plan, the Contractor is obliged to include the following:

- Environmental protection and monitoring measures during the construction of irrigation systems as defined in the Environmental Management Plan

- Requirements regarding good construction practice of performing the works as follows:

General Requirements

Contractors are obliged to apply good environmental construction practice during all construction activities, and to reduce the damage caused to vegetation, soil, groundwater, surface water, landscape, as well as disturbance of settlements and local communications to the lowest possible extent.

Application of environmental protection and mitigation measures, as well as monitoring, will be implemented in parallel with the construction activities. They start at the time when workers, equipment and/or material are mobilized to the construction site, and end with the completion of construction works when all workers, equipment and/or material leave the construction site and upon completion of the environmental reinstatement activities.

The contractor is obliged to appoint a Health, Safety and Environment Coordinator, responsible for the compliance with the laws and objectives of the environmental protection, occupational safety and fire protection.

The Contractor needs to ensure order, discipline and professional responsibility of all employees on the construction sites. Work and residence must be restricted exclusively to the construction works zone and damage to private property, land and crops must be avoided. The Contractor shall provide regular contact with the local population representatives (local community council) to enable information exchange or find solutions to possible disputes (originating from violation of ownership rights, damage caused during construction works, etc.).

Supply and Transport of Materials

When purchasing materials for the construction of irrigation systems and reservoir rehabilitation, the Contractor shall select the manufacturer/supplier who performs in compliance with the valid environmental permits, if required pursuant to the Law on Environmental Protection of the Federation of B&H, or other environmental standards recognized in Bosnia and Herzegovina/or EU.

Aiming at prevention of dust emissions, the Contractor shall transport asphalt, gravel, stone, earth and other material in trucks provided with tarpaulin covers. Transport of stone and gravel shall be carried out in moist condition. Driving speed shall not exceed 30 km/h. The Contractor shall avoid unnecessary driving of vehicles.

Construction Site Organization

Construction should start (if possible) at the time of the year when dry soil advantages can be utilized, i.e. when compacting and degradation throughout the works are minimum.

Adequate machines and/or protection plates shall be used to prevent compaction during soil removal, for example with rails or low pressure pneumatics on locations implying compaction possibility. Adequate procedures for separate removal, handling, storage and replacement of humus and subsoil shall be applied.

The contractor shall establish temporary disposal sites for construction materials; provide space for rinsing of concrete pumps and mixers, as well as space for washing of vehicle tires with adequate cleaning agent. Temporary disposal sites for excavation material (topsoil) shall be reduced to maximum 2 m of height, in order to prevent compaction caused by the soil weight, and the storage time is to be reduced to minimum.

The Contractor shall ensure that all construction equipment has been licensed and approved in accordance with local regulations, and if possible, certified in compliance with the EU standards.

The Contractor shall use modern machines and vehicles that meet environmental standards in terms of emission of harmful gases (complete combustion). The Contractor shall also use filters for reduction of emissions of soot particles, and fuel with favorable chemical structure (low sulphur content) and efficient/safe decantation.

The Contractor shall use modern machines and vehicles producing noise (engines, exhaust system). This mainly entails the supply of new machines or measures for installation of additional sound insulation, as well as constant maintenance. In addition, it is recommended that the machines operate only in the period from 7 a.m. – 5 p.m. in all sections of the route distanced less than 60 m from the nearest residential facility.

The Contractor shall use biodegradable lubricants and gear oils. Maintenance, filling and cleaning of machines must be carried out off the site and outside the area applying surface water.

The Contractor shall specify and follow control measures for the dust generated throughout equipment handling and/or rehabilitation works. The Contractor must submit the plan proposing material transport roads, and shall also provide statements on the proposed dust control method in places where transport through the settlements is unavoidable.

Develop construction site organization design with appropriate solutions for drainage and treatment of sanitary wastewater, as well as storm water, from the construction site zone. Use appropriate sewage systems to discharge wastewater from the site, and if necessary, collect it in waterproof tanks and treat it pursuant to the prescribed method (whether on-site, or at a remote location) prior to the discharge into the recipient or the urban sewage system.

The Contractor shall ensure that machines and vehicles parking lots as well as labor accommodation containers are not located inside the forest areas, and do not impact watercourses or affect endangered flora and fauna.

The Contractor shall ensure protection of areas sensitive to erosion by means of stabilization agents (temporary banks, fences, ditches) and replanting upon the completion of construction works.

Execution of Construction Works

In order not to endanger the land stability, in unstable or conditionally stable terrains, construction works shall be carried out in shorter intervals.

During earthworks, humus layer shall be deposited in piles not exceeding 2 m in height and protected from pollution to maintain its fertility.

In order to reduce adverse impacts on the river and river banks to the minimum, construction activities located in or near surface water bodies, shall be carried out during low water season, or most often in the period from July to September. It is recommended to take this into account during the preparation of the activity timetable.

All manipulations with oil and its derivatives in the process of construction and supply of machinery shall be performed with maximum protection measures to avoid spillages. All packaging for oil and other oil derivatives must be collected and transported to the controlled Contractor’s landfill, and further disposed by the competent municipal enterprise. In case of accidents, fuel or lubricant spillages in the environment, urgent interventions pursuant to the procedures for the discharge of fuel and lubricants are required.

Washing of machines and vehicles shall not be carried out within the construction works zone.

Wastewater from the on-site toilets shall not be discharged into the ground or water streams.

Waste management shall comply with the Waste Management Plan (details given below).

Deposition of excavated material and any other solid waste in water bodies shall be forbidden.

Driving machines inside rivers, streams, or onto their banks should not be allowed except in situations when it cannot be avoided due to construction of a special structure.

River bed bottoms shall be protected and not completely blocked during trenching in order to protect existing water-corridors for uninterrupted communication between the species living at the bottom and the species freely swimming in the water. Further natural restoration of existing banks is to be ensured through covering damaged areas with suitable vegetation.

The Contractor shall implement adequate traffic control measures, in accordance with the law, during the Contract duration, and the measures must first be approved by the Supervision Engineer. Traffic safety management measures shall include temporary illumination and adequate signalization during trenching and rehabilitation works.

The Contractor needs to appoint permanent staff to be engaged on traffic safety issues, and be responsible for the implementation of traffic safety measures and traffic measures  prescribed by the national laws, including: (I) inspection of the condition and position of the equipment for traffic control in use; (II) design review – part related to traffic control equipment necessary to provide safe and efficient traffic flow; (III) correction of all traffic deficiencies where applicable; (IV) inspection of work sites, equipment handling and storage, material handling and storage related to traffic safety.

The Contractor shall not leave trenches unattended and shall fence and signalize all open trenches to prevent accidents.

Organization of Construction Site after Completion of Works

The Contractor must also remove all special structures and sites used to support construction works including temporary buildings and their foundations, temporary installations (electric power, water, sewage) and equipment (sedimentation tank), temporary roads reinstatement (especially in the forest area and on private properties) and working plateaus reinstatement, removal of fences, signs and notices.

The Contractor shall remove all construction waste.

All construction sites and other influential areas affected by construction activities shall be reinstated depending on the future land use.

Reinstatement activities shall start immediately after pipe burying.

Construction area shall be seeded with species preserved in topsoil and supplemented by adequate material if needed.

Agricultural areas shall be returned to a state suitable for landowners to re-plant their own seed crops.

ANNEX 2. WASTE MANAGEMENT PLAN

- 1. INTRODUCTION

Waste management refers to the implementation of the prescribed waste handling measures including collection, transportation, storage, re-use and disposal of wastes, as well as the control over these activities. Pursuant to the provisions of the Law on Waste Management (“Official Gazette of FB&H”, no. 33/03, Article 3 and 19), the operator of the installations requiring environmental permits produces the Waste Management Plan. Although this infrastructure project does not require environmental permitting, due to the possibility of waste generation and significant environmental impacts in the construction and operation phases, this Plan has been created. On the other hand, the Contractor is obliged to prepare the Construction Site Management Plan, according to the Decree on Construction Site, Obligatory Documentation on Construction Site and Construction Participants (Official Gazette of the Federation of BiH, No. 48/09, 75/09, 93/12, 74/13, 89/14, 99/14 and 53/15). This plan should also include waste management at the construction stage. In accordance with the previous experience and practice of drafting environmental documentation for irrigation and reconstruction projects, the consultant has prepared a separate Waste Management Plan for the phases of construction and operation of the system.

Pursuant to the new Law on Amendments to the Law on Waste Management (Article 19), Waste Management Plan must be updated every five years or after a change in operation. Furthermore, pursuant to Article 20, system operator, as a waste producer, must appoint a person responsible for waste management activities. The Plan development shall take into account provisions of the Regulations of Waste Categories with Lists (“Official Gazette of FB&H”, no. 9/05) and the provisions of the Article 2 of the Regulations of the Requirements for the Transfer of Waste Management Liabilities from Producers and Vendors to the Waste Collection System Provider (“Official Gazette of FB&H”, no. 9/05).

For the purpose of complete understanding of the concerned Plan, explanations of basic terms used, and compliant with the Law on Waste Management (“Official Gazette of FB&H”, no. 33/03), are given below:

"waste" means any substance or object which the holder discards or intends or is required to discard; according to one of the categories included on the waste list constituted in the Regulations on Waste Categories with Lists (“Official Gazette of FB&H”, no. 09/05);

"municipal waste" – is the waste from households and other waste, which by its nature or composition is similar to waste from households;

“hazardous waste" – is any waste that is determined by a special regulation and has one or more features causing danger to human health and the environment by its origin, composition or concentration, as well as the waste include on the list as hazardous waste and regulated by an implementing regulation;

"non-hazardous waste” – is the waste not defined as "hazardous waste";

“inert waste” – is the waste that does not undergo any significant physical, chemical or biological transformations. It does not dissolve burn or otherwise physically or chemically react, biodegrade or adversely affect other matter it comes into contact with in a way likely to give rise to environmental pollution or harm to human health. Its total solubility, pollutant content and ecotoxicity of its leachate are insignificant and, in particular, do not endanger the quality of any surface water or groundwater;

"holder" means waste producer, or the person in possession of it;

"producer" means anyone whose activities produce waste ("original producer") and/or anyone who carries out preliminary processing, mixing or other operations resulting in a change in the nature or in the concerned waste composition;

"disposer’’ – is any person who delivers or disposes waste;

"operator" means physical or legal entities empowered to carry out waste management;

"waste management" - means a system of activities and actions related to waste, including prevention of waste generation, reduction of waste quantity and its hazardous characteristics, waste treatment, planning and control activities and waste management processes, waste transport, establishment, operation, closure and maintenance of waste treatment devices after closure, monitoring, consulting and training related to business practices and waste management activities.

2. WASTE MANAGEMENT IN THE CONSTRUCTION PHASE

2.1 Classification of Waste Occurred in the Construction Phase and Structure Removal

Classification list of all waste types that may arise during the preparation, planning and site closure in the construction phase and in the structure closing phase is given below. Guidelines for waste treatment, or collection, transportation, processing and removal methods are given for each category below.

Classification of Waste Occurred during Construction

| No. | Group | Waste Code |
| --- | --- | --- |
| NON-HAZARDOUS WASTE |  |  |
| 1 | MUNICIPAL WASTE (WASTE FROM HOUSEHOLDS AND SIMILAR WASTE FROM INDUSTRIAL AND CRAFT PLANTS AND FROM INSTITUTIONS) INCLUDING SEPARATELY COLLECTED COMPONENTS |  |
| 1.1 | Mixed municipal waste | 20 03 01 |
| 1.2 | Paper and cardboard | 20 01 01 |
| 1.3 | Plastic | 20 01 39 |
| 1.4 | Wood waste | 20 01 38 |
| 2. | WASTE WHICH IS NOT ELSEWHERE SPECIFIED IN THE CATALOG |  |
| 2.1. | Old/warn tires | 16 01 03 |
| 3. | WASTE FROM MECHANICAL SHAPING AND PHYSICAL AND MECHANICAL SURFACE FINISHING OF METAL AND PLASTIC |  |
| 3.1. | Scrapings and chippings containing iron | 12 01 01 |
| 3.2. | Scrapings and chippings of ferrous metal | 12 01 03 |
| 4. | CONSTRUCTION WASTE AND WASTE FROM DEMOLITION OF THE BUILDING (INCLUDING EXCAVATED SOIL FROM CONTAMINATED LOCATIONS) |  |
| 4.1. | Concrete | 17 01 01 |
| 4.2. | Bricks | 17 02 02 |
| 4.3. | Tiles, Tiling/ceramics | 17 01 03 |
| 4.4. | Mixtures of concrete, bricks and ceramic tiles that do not contain hazardous materials | 17 01 07 |
| 4.5. | Wood, glass and plastic | 17 02 01, 02 and 03 |
| 4.6. | Iron and steel | 17 04 05 |
| 4.7. | Earth and stones, and earth excavated by means of an excavator | 17 05 04 and 06 |
| 4.8. | Insulating materials (Styrofoam) | 17 06 04 |
| 4.9. | Mixed construction waste and demolition waste not included in 17 09 01 17 09 02 and 17 09 03 | 17 09 04 |
| 5. | WASTE FROM AGRICULTURE, GARDENING, AQUACULTURE; FORESTRY, HUNTING AND FISHING, FOOD PREPARATION AND PROCESSING |  |
| 5.1 | Waste plant tissue | 02 01 03 |
| HAZARDOUS WASTE* |  |  |
| 1. | WASTE OILS, BITUMINOUS, SUBSTANCES CONTAINING OILS |  |
| 1.1 | Bituminous mixtures containing tar | 17 03 01* |
| 1.2 | Biodegradable hydraulic oil | 13 01 12* |
| 1.3 | Machine oils | 13 02 06* and 07* |
| 1.4 | Packaging containing residues of hazardous substances or being contaminated with hazardous substances | 15 01 10* |
| 1.5 | Lead batteries | 16 06 01* |
| 1.6 | Exploited absorbents (absorbent materials in case of oil and grease spillages, rags, protective clothing) | 15 02 02* |
| 1.7 | Inorganic media for the protection of wood | 03 02 04* |
| 1.8 | Waste from the application and removal of paints and varnishes | 08 01 11*, 13*, 15*, 17*, 19* and 21* |
| 1.9 | Mixture of oil and grease from oil / water separators | 19 08 10* |
| 1.10 | Synthetic oil for heat transfer | 13 03 09* |

2.2. Waste Management Plan for Construction Phase and Structure Removal Phase

Methods of Collection, Storage and Waste Handling

The goal of selective waste collection, storage and handling is to prevent the threat to human health and the environment, especially the discharge of harmful substances into the water and soil.  Collection and storage of waste will be organized within the construction site, and is based on general waste management principles:

Separate collection

Prevention

Recycling

Waste generated on construction site and in areas where administration is situated, will be collected selectively, or in separate containers in accordance with the waste. Waste incineration on site or in the open is prohibited.

Basic principle to be followed is the separation of hazardous from non-hazardous waste, then the separation of construction waste from other waste categories, and particularly separation of waste that can be recycled or given to third parties for re-use.

Hazardous waste and its packaging shall be marked pursuant to the regulations defining labelling of dangerous goods. Hazardous waste should be collected separately and sorted by categories as defined in the table above.

Waste oil shall be collected and stored separately. It is forbidden to discharge waste oil in surface and underground rivers, drains or soil, which also applies for substances containing mineral or synthetic oil.

Separately collected waste shall be stored on specially designated locations in adequate waste bins as follows:

- Container for hazardous waste – mixed hazardous waste (15 01 10*, 16 06 01*, 15 02 02*, 08 01 11*, 13*, 15*, 17*, 19* and 21*, 03 02 04*),

- Container for non-hazardous waste – mixed municipal waste (20 03 01),

- Container for non-hazardous waste – mixed packaging waste which can be recycled (20 01 01 , 38 and 39),

- Container for non-hazardous waste – mixed metal waste which can be recycled (12 01 and 03 and 17 04 05).

Containers shall be manufactured for the purposes above, thus shall not allow leakages. Each container must be appropriately marked.

Collected waste oils (13 02 06* and 07*) shall be stored in barrels or other suitable containers to prevent leakages. Servicing of vehicles shall take place exclusively in the service plateau away from watercourses and sensitive areas, where waste oil barrels are positioned.

For disposal of construction waste, the Contractor shall provide temporary and permanent depositing locations along the route, within the construction zone and at a special location.

Biodegradable waste, or waste plant tissue and material that is collected during the preparation of the construction site, will be selected and offered to the citizens for re-use. The remaining part will be handled by an authorized operator for this type of waste.

Temporary landfill sites are required for deposition of humus, excavated materials, as well as for smaller amounts of buffer material and stone fractions. The Contractor shall identify permanent and temporary disposal locations, and obtain all required permits.

Waste Disposal

The producer shall deliver all selectively collected waste to the operator i.e. to companies authorized for waste collection, transport and treatment pursuant to the Law on Waste (“Official Gazette of FB&H”, no. 33/03).

In the procedure for the selection of the best offer for waste (hazardous) disposal, the producer will require a proof from the bidder of being registered for execution of waste management activities in accordance with applicable regulations.

The Contractor signs a Contract with the selected company.

Record Keeping

Waste producer maintains records of the type and the quantities of the waste produced. The record includes the following information:

data on produced waste and causes of its occurrence,

waste storage,

Waste removal.

The producer is the record sheet for each waste shipment, in two copies, one copy for the operator and one for his own records.

Delivered waste record sheets of delivered waste are to be kept in the Contractor’s permanent office, and copies on temporary sites for inspection purposes.

Responsibility

The Contractor shall appoint a Supervising Engineer to be responsible for supervision of waste management operations at the construction site.

3. WASTE MANAGEMENT IN THE OPERATION PHASE

3.1. Classification of Waste Occurred in the Operation Phase

Waste in the operation phase occurs during maintenance of pumping stations and possibly reservoirs, and in case of the need for replacement tubes due to malfunction, cracking, or the like. Furthermore, waste in the operation phase occurs also during agricultural activities.

Pumping stations are designed to be automatic, without crew, thus the only waste that may occur is the waste generated from maintenance of power equipment and water pumps.

All the types of waste generated at specific locations in the course of operating the planned irrigation systems are presented below.

Classification of Waste Occurred during Operation of Irrigation Systems

| No. | Group | Waste Code |
| --- | --- | --- |
| NON-HAZARDOUS WASTE |  |  |
| 1 | MUNICIPAL WASTE (WASTE FROM HOUSEHOLDS AND SIMILAR WASTE FROM INDUSTRIAL AND CRAFT PLANTS AND FROM INSTITUTIONS) INCLUDING SEPARATELY COLLECTED COMPONENTS |  |
| 1.1 | Mixed municipal waste | 20 03 01 |
| 2 | CONSTRUCTION WASTE AND WASTE FROM DEMOLITION OF THE BUILDING (INCLUDING EXCAVATED SOIL FROM CONTAMINATED LOCATIONS) |  |
| 2.1 | Plastic | 17 02 03 |
| 2.2 | Soil and stones, and excavator dredging operations | 17 05 04 and 06 |
| 3 | Waste from agriculture, horticulture, aquaculture, FORESTRY, HUNTING AND FISHING, FOOD PREPARATION AND PROCESSING |  |
| 3.1. | Sludge from washing and cleaning | 02 01 01 |
| 3.2. | Vegetable tissues waste | 02 01 03 |
| 3.3. | Hazardous plastic (including packaging) | 02 01 04 |
| 3.4. | Waste from chemicals used in agriculture and waste included in 02 01 08 | 02 01 09 |
| 3.5. | Hazardous metal | 02 01 10 |
| 3.6. | Wastes not specified in any other way | 02 01 99 |
| HAZARDOUS WASTE * |  |  |
| 1 | WATER OILS AND WASTE FROM LIQUID FUELS |  |
| 1.1 | Synthetic oils for motors, devices and lubrication Biodegradable oils for motors, devices and lubrication | 13 02 06* and 07* |
| 2. | WASTE PACKAGING, APSORBENS, ABSORPTION MATERIALS, FILTER MATERIALS AND PROTECTIVE CLOTHES NOT OTHERWISE SPECIFIED |  |
| 2.1. | Packaging containing residues of hazardous substances or contaminated with harmful substances | 15 01 10* |
| 2.2. | Used absorbents (absorbing substances in case of oil and grease leakage, cloth, protective clothing) | 15 02 02* |
| 3. | WASTE FROM AGRICULTURE, HORTICULTURE, AQUACULTURE, FORESTRY, HUNTING AND FISHING, FOOD PREPARATION AND PROCESSING |  |
| 3.1. | Waste from chemicals used in agriculture and containing hazardous materials | 02 01 08* |

3.2 Waste Management in the Operation Phase

Collection and storage of waste in this case as well will be based on the principles of prevention and separate collection. Waste incineration on site or in the open is prohibited.

Waste management is presented as follows:

Waste Collection, Storing and Handling Methods

Waste producer, or individual users associated into the Water Users Association, is responsible to secure that waste management is compliant to the principle of good working practices pursuant to legal regulations. A restriction can impose a temporary waste management method in the respective municipality that does not favour separate waste collection.

During regular maintenance of power equipment and water pumps in pumping stations, there is waste in form of greased and oiled cloth, hazardous waste oils, etc., labelled as 15 02 02*. This waste should be collected, selected and temporarily deposited to the planned facility sites for the maintenance duration. Barrels or other suitable containers, properly labelled to avoid environmental pollution will be procured for the storing of collected waste oils (13 02 06* and 07*), classified as hazardous waste. Waste collected by these means is to be placed at companies dealing with the concerned waste disposal. Water User Association is responsible to sign a contract with the referred companies. In case of and occasional appearance of a leak of oil and fats, remove them with a cloth, and temporarily store oily rags in metal barrels. Fat occasionally removed off the equipment, due to the appearance of mechanical particles or due to replacement needs, is to be removed applying the same method.

In the process of agricultural production, organic waste occurs mainly from waste plant tissues (02 01 03) and shall be collected separately and subjected to the process of composting. Composting should be implemented jointly as organized by the Water Users Association. It is necessary to find a suitable waste composting location in coordination with the municipality.

Containers of the chemicals used for plant protection are classified as hazardous waste (02 01 08*). Such containers should be selected and collected separately in specially marked bags as organized by the Water Users Association. The collected waste must be handed over to the company dealing with hazardous waste and the Water Users Association is responsible to sign a contract with the referred company prior to the system commencement.

Municipal waste marked as 20 03 01, 17 02 03, 02 01 04, 02 01 10, 02 01 99 may occur on the irrigated location, as generated by individual producers especially during planting and harvesting operations. In case the municipality has not established a separate waste collection system, such waste must be collected and temporarily stored in plastic buckets or containers installed by the municipal utility in the region. This category includes non-hazardous waste from chemicals used in agriculture (02 01 09). If there is no waste collection service, each manufacturer must arrange collection and transport to the nearest buckets/containers for waste disposal installed by the municipal utility. Upon establishment of organized separate waste collection systems by municipal structures, recyclable waste (plastics, paper, glass and iron) will be separated and disposed of in special containers intended for the concerned purpose.

During construction works involving pipe replacements and in case of failures, pipe bursts or similar, clay layer (17 05 04 and 06) must be deposited separately and reinstated after pipe lying. Possible surplus material must be deposited at predetermined locations, until transported to the landfill.

Waste Disposal

It is necessary to enter into contracts for removal and disposal of all generated waste with companies that have obtained all required waste management permits.

Waste producer will hand over all (selectively) collected waste to the operator or authorized waste collection, transport and treatment enterprises, pursuant to the Regulation on Selective Waste Collection, Packaging And Labelling (“Official Gazette of FB&H” no. 38/06). The operator undertakes the obligation to transport waste to the final waste treatment process or final disposal.

Final disposal of municipal waste will be carried out regularly to the municipal/regional landfill by means of the municipal public utility trucks and pursuant to the concluded contract.

Hazardous waste will be handed over to the operators authorized to deal with hazardous waste. In the course of transportation, it must be labelled and packaged in accordance with the regulations. Transportation of hazardous waste must comply with general requirements for the carriage of dangerous goods. Transport of hazardous waste shall be accompanied by appropriate documentation as set out in accordance with the Regulation on Selective Waste Collection, Packaging and Labelling (“Official Gazette of FB&H” no. 38/06).

The producer or waste holder of who transports hazardous waste to the operator within the Federation of Bosnia and Herzegovina shall ensure that the wastes are accompanied by completed forms (hereinafter referred to as transport documents), available at the Cantonal Ministry of Environment. A sample of transport documents is provided in Appendix 1 of this Plan.

The waste carrier and recipient shall sign transport documents. In the event that the same carrier repeatedly carries similar types of waste, it is possible to provide one transport documents valid for certain period of time but not longer than 12 months. A copy of transport documents is kept in archives of the carrier and the recipient for the period of two years from the waste transport date.

During the period above, the carrier is obliged to provide transport documents within seven days from receipt of the written request of the Cantonal Minister for environment.

Record Keeping

Responsible person from the Water Users Association keeps the record of the occurrence of all waste types on the site. It is necessary to keep records on waste types and quantities.

Producer shall, for each waste shipment, prepare a record list in two copies, one for the operator and one for own records.

Based on the stored documents, it is easy to determine the exact amount of delivered non-hazardous and hazardous waste.

Responsibility

Waste Management responsibility is as bellow:

Water Users Association will appoint a person who, inter alia, will be responsible to organize collection and temporary storage of hazardous waste and waste subject to composting.

ANNEX 3. LEGAL FRAMEWORK

- Environmental Impact Assessment Procedure

Responsibility for the Environmental Impact Assessment (EIA) procedure in FBiH is shared between the Federation and Cantonal Ministries responsible for the environment. Procedure for issuing Environmental Permits in FBiH is defined by:

- Law on Environmental Protection of FBiH,

- FBiH Rulebook on Plants and Facilities Subject to EIA, and Plants and Facilities which may be Constructed and Commissioned only if they have an Environmental Permit .

The FBiH Rulebook specifies the following:

- Plants and facilities or significant changes to existing plants and facilities for which the Federal Ministry of Environment and Tourism (FMET) is obliged to carry out the environmental impact assessment (EIA) procedure in the process of issuing an environmental permit;

- Plants and facilities or significant changes to existing plants and facilities for which FMET determines whether the EIA must be conducted, in the process of issuing an environmental permit;

- Plant and facilities for which EIA is not obligatory and which can be constructed and commissioned only if they have an environmental permit issued by the FMET.

For plants and facilities subject to an EIA the assessment procedure begins by submitting an Environmental Impact Assessment Study (EIA Study) to FMET in one written and electronic copy. EIA study is prepared by the legal entities authorized by FMET. The context of the EIA Study is prescribed by the Rulebook on Plants and Facilities Subject to EIA, and Plants and Facilities which may be Constructed and Commissioned only if they have an Environmental Permit. As per article 12 of this Rulebook the EIA study must contain the minimally following:

- Description of the proposed project,

- Description of the environment that might be endangered by the project,

- Description of the significant environmental impacts,

- Description of the mitigation measure of negative impacts,

- Draft of basic alternatives,

- Non-technical resume,

- Indication of the difficulties.

EIA study also contains a special part related to possible impact of the project to the environment of the other entity or Brčko District BiH.

FMET publicly disclosed the electronic version of the EIA Study through its website, informs and invites all the interested parties and the general public to public consultation, and appoints an expert committee to evaluate the EIA Study. Within the 30 days after completion of the public consultation process, the evaluation by the expert committee must be completed. Once the process of evaluation of the EIA study is completed, the FMET issues a Decision on Approval or Rejection of the EIA Study within the 60 days. In case of approval, FMET issues a Decision on Granting of the Environmental Permit. In case of rejection, the procedure is terminated. The new procedure with the new EIA study can be started within the 6 months after Decision on Rejection of the EIA Study.

For plants and facilities for which FMET determines whether they need an EIA the procedure begins by development and submission of a Request for Prior Impact Assessment.

The request for a Prior impact assessment contains:

- description of the project, including information on its purpose and size,

- excerpt from the spatial planning act,

- information on the type and quantity of materials to be used, and the type and level of emissions,

- description of the possible effects of the project on the environment during its construction, during its operation or exploitation and during the decommissioning phase,

- description of basic and auxiliary raw materials and other sources of energy,

- description of the environment in the area affected by the project,

- brief overview of alternative solutions with regard to environmental impacts,

- information on possible difficulties encountered by the applicant in data collecting process, and

- non-technical summary.

In the process of considering and deciding on the request for a Prior impact assessment, the FFMET is obliged to submit a copy of the request and provide free access to the competent administrative body in the canton and the unit of local self-government in whose territory the project is carried out, administrative bodies and organizations responsible for the protection of environmental components, responsible for the protection of cultural, historical and natural heritage, responsible for health protection as well as to other interested parties in order to obtain their opinion.

If it is a project with a significant impact on the environment of another entity or Brčko District, or another state, the request is also forwarded to the body responsible for environmental protection of the other entity and Brčko District.

In case the project site is within a zone under any type of protection regime as regulated by the Law on Waters (water protection zone) or Law on Nature Protection, then the assessment is mandatory in order to check compliance of the proposed activities with protection regimes and potential impacts.

Within above-described process the FMET determines on the basis of the Prior environmental impact assessment that further impact assessment is required, or that an environmental impact assessment is mandatory, and determines the obligation to prepare an environmental impact assessment study, the scope and the content of the Study.

If FMET decides, that there is no need for an EIA Study, FMET issues a Decision on Granting the Environmental Permit. Otherwise, it issues a Conclusion on the Need to Develop an EIA Study.

For plants and facilities which do not need an EIA, and for which FMET issues an Environmental Permit, the environmental permitting procedure begins by submitting to FMET an Application for Obtaining an Environmental Permit, and FMET is obliged to issue the Permit or reject the application for an environmental permit within 60 days.

Application for Obtaining an Environmental Permit, besides the general data on the applicant, location of the plant or facility and decision from the relevant Tad Administration Office, must contain the following:

- description of plant and facility (plan, description of plant and facility, technical description of operation, plant capacity, etc.),

- description of basic and auxiliary raw materials, other substances and energy used or produced by the plant and plant,

- description of the condition of the location of the plant and facility,

- description of emission sources, nature and quantities of emissions from plants and facilities into the environment (air, water, soil), ie. zero status report, as well as identification of significant environmental impacts,

- description of the proposed measures, technologies and other techniques to prevent or, if that is not possible, to reduce the emissions from the installation,

- description of measures to prevent the production of waste as well as to recover useful material from the waste produced by the facility,

- description of other measures to comply with the basic obligations of the operator,

- description of the planned emission reduction measures and a description of the planned monitoring,

- excerpt from the planning act,

- final water act,

- non-technical summary,

- conceptual design,

- waste management plan,

- safety report and/or plan for the prevention of large-scale accidents, if it is a plant or installation that can cause a large-scale accident.

FMET will reject the application for the issuance of the Environmental Permit if the application is not completed in a timely manner or contains inaccurate data that are of importance for the issuance of an Environmental Permit.

For projects, plants and facilities which can be constructed and commissioned only if they have an Environmental Permit, and which fall under Cantonal level responsibility based on their capacity and size, it is necessary to prepare an Application for Obtaining an Environmental Permit. The Application is submitted to the responsible Cantonal Ministry of Environment, which is obliged to disclose the Application on its website, and to forward copies of the Application to interested stakeholders for suggestions and comments in order to ensure public participation. The Environmental Permit is issued based on the Application.

- Agriculture Regulations

The tables below present regulations related to agriculture in BiH and FBiH.

Regulations in agriculture, BiH

| Regulation | Brief Description |
| --- | --- |
| Law on Agriculture, Food and Rural Development of Bosnia and Herzegovina („Official Gazette of BiH”, No. 50/08) | This Law: a) establishes a framework for institutional structures, competencies, responsibilities, etc., at all levels of government in BiH involved in the development of the agriculture, food sector and rural development; b) establishes a framework and mechanisms for strengthening competitiveness, the quality of agricultural and food products and the application of standards necessary for achieving more dynamic development in the agricultural, food and rural development sectors; c) establishes the framework and mechanisms necessary for the preparation of accession and accession to the EU and fulfil all obligations set out in international agreements related to the sector of agriculture, food and rural development in BiH. |
| Law on Protection of New Plants Varieties in Bosnia and Herzegovina („Official Gazette of BiH”, No. 14/10, 32/13) | This Law regulates the procedure for protection of new varieties of plants, conditions, distribution, methods and procedures for the protection and the duration of the breeding rights. |
| Law on Plant Health Protection („Official Gazette of BiH”, No. 23/03) | This Law regulates the health of plants, determines the measures and commitments to prevent occurrences, entrance and spread of harmful organisms on plants, plant products and other regulated objects and their eradication, regulates biological plant protection, sets out the collection and exchange of data and systems of information, regulates the public services concerning plant health, determine the authorities responsible for implementing the Law and prescribing penalties for violations of this Law. |
| Law on Mineral Fertilizers („Official Gazette of BiH”, No. 46/04, 76/11) | This Law deals with issues of distribution of mineral fertilizers and issuing permits for such activities, testing the quality of fertilizer, keeping records and carrying out inspections. To enforce the provisions of this Law, it is necessary to adopt detailed sub-regulations. |
| Law on Phytopharmaceutical Products in Bosnia and Herzegovina („Official Gazette of BiH”, No. 49/04) | This Law regulates the transport and control of active substances that represent phytopharmaceutical products (hereinafter referred to as PPP), PPP registration, licensing under this Law, transport, use and supervision of PPP, the remains of PPP, keeping a register of PPP and the register of legal entities and natural persons dealing with traffic of PPP, providing information on and maintaining records in relation to PPP, the technical requirements for devices for application PPP and their components, competencies of the authorities responsible for the execution of the Law and supervision over its implementation, and regulations adopted pursuant to this Law. |
| Law on Seeds and Seedlings in Bosnia and Herzegovina („Official Gazette of BiH”, No. 03/05) | The purpose of this Law is to provide quality seeds and planting material of agricultural plants to encourage cost-effective agricultural production, with environment and consumer protection. |
| Law on Genetically Modified Organisms („Official Gazette of BiH”, No. 23/09) | This Law prescribes the procedure and conditions for restricted use, transboundary transfer, deliberate release into the environment and placing on the market of genetically modified organisms and products consisting of, containing or derived from genetically modified organisms (GMO). The aim of this Law is to ensure a high level of protection of human life and health, animal health and welfare, environment and consumer interests, with regard to GMOs and GMO products, as well as living modified organisms, while effectively functioning market of BiH. |
| Law on veterinary medicine („Official Gazette of BiH”, No. 34/02) | This Law regulates which state and entity services must plan, implement, monitor, control, update through this law and bylaws, infectious animal diseases, veterinary prevention, minimum volume of animal health care, fees and costs for animal health care, veterinary activities and their performance, databases and information system, inspection control, as well as the rights and duties of legal and natural persons under this law. |
| Law on animal protection and welfare („Official Gazette of BiH”, No. 25/09) | This Law regulates the responsibility of humans for the protection and welfare of animals in terms of keeping, housing and nutrition, protection from torture, protection of animals at the time of killing or slaughter, stress during transport, protection of wild animals, and treatment of abandoned animals, pets and laboratory animals. , the formation of an ethics commission and an expert council, as well as supervision over the implementation of this law and criminal sanctions for violators of the law. |
| Regulations of the list of harmful organisms, lists of plants, plant products and regulated objects („Official Gazette of BiH”, No. 48/13) | These Regulations prescribe the contents of the list of harmful organisms, the contents of the list of plants, plant products and regulated objects. |
| The list of active substances permitted for use in phytopharmaceutical products in Bosnia and Herzegovina („Official Gazette of BiH”, No. 21/20, 33/20, 49/20) | The list of active substances permitted in phytopharmaceutical products aligned with the official list of active substances permitted in the European Union. |
| Decision to ban registration, import and transport of active substances and phytopharmaceutical resources containing active substances, whose transportation and use is banned in the European Union („Official Gazette of BiH”, No. 02/11) | Decision with a list of banned substances and phytopharmaceutical products whose use is banned in the European Union. |

Regulations in agriculture, FBiH

| Regulation | Brief Description |
| --- | --- |
| Law on Agriculture ("Official Gazette of FBiH", No. 88/07, 04/10, 27/12, 07/13) | This Law opens the processes for strengthening competitiveness and raising the quality of agri-food products, as well as the application of standards necessary for achieving more dynamic development in the sector of agriculture, processing and rural development. The law clearly indicates the path of European integration, in a way that support measures for agriculture and rural development will be gradually adjusted at all levels of government, in order to harmonize with the types of measures in the EU. |
| Law on Agricultural Land ("Official Gazette of FBiH", No. 52/09) | This Law defines the term, management, protection and establishment of agricultural land (Article 1), as well as allocation of responsibility for activities related to the cantons and municipalities. It also contains provisions concerning the construction and use of irrigation systems (Articles 85-91). According to Article 26 of this law, discharge of hazardous materials on agricultural land in such quantities that may adversely affect the fertility of agricultural land and the quality of the product is prohibited, as well as the inappropriate use of mineral and organic fertilizers, and pesticides. |
| Law on the Recognition and Protection of Agricultural and Forest Plants ("Official Gazette of FBiH", No. 31/00) | This Law regulates recognition and protection of new varieties and foreign varieties (cultivars) of agricultural and forest plants. |
| Law on Seeds and Seedlings of Agricultural Plants ("Official Gazette of FBiH", No. 55/01, 31/14) | This Law regulates manufacture, transport and import of agricultural seeds and planting materials, and other issues of importance to implementation of a unified system and approach to these issues in the territory of the Federation of Bosnia and Herzegovina. |
| Rulebook on the content, manner and conditions of entry in the registers of agricultural seeds and agricultural seedlings ("Official Gazette of FBiH", No. 05/03) | This Rulebook prescribes the content, form and manner of keeping the Register of producers of agricultural seeds, seedlings and mycelium of edible and medicinal mushrooms, the Register of agricultural seed processors, the Register of laboratories for quality control of agricultural seeds, the Register of importers of agricultural seeds, planting material, seedlings and mycelium of edible and medicinal mushrooms, the Register of Producers of agricultural seedlings and the conditions that must be met by legal entities for entry in the Register and the content of the application for entry. |
| Rulebook on basic requirements, on the quality of agricultural seedlings, method of packaging, sealing, declaration and storage conditions of seedlings of agricultural plants ("Official Gazette of FBiH", No. 51/03, 58/03) | This Rulebook prescribes the basic requirements for the quality of agricultural seedlings, the method of packaging, sealing and declaring, the form and color of the declaration according to the subcategory of seedlings, the manner of keeping records on issued declarations, and conditions for maintaining the quality of seedlings. |
| Ordinance on basic requirements for the quality, packaging and declaration of agricultural plant seeds ("Official Gazette of FBiH", No. 49/03, 12/04) | This Rulebook prescribes obligations, procedures and methods for seed sampling in order to determine the quality of seeds, conditions and manner of packing and declaring seeds, obligations to keep and form records kept by processors and importers of seeds, and conditions for keeping and storing seeds in the store. |
| Instructions on determining the admissible amounts of hazardous substances in soil and methods of testing ("Official Gazette of FBiH", No. 72/09) | These Regulations define harmful and hazardous materials, including sludge from wastewater treatment, maximum admissible content in different types of land. In addition, these Regulations prescribe sampling and monitoring the presence of organic and mineral wastes, and pesticides in soil. |

- Waste Management Regulations

In FBiH, the waste management is regulated by the Law on Waste Management FBiH. According to the Environmental protection law of FBiH the Environmental Permit Application must be accompanied by a Waste Management Plan. Article 19. of the Waste Management Law of FBiH prescribes that the Waste Management Plan contains the following:

- Documentation on the waste generated by the company (origin, type of waste pursuant to waste classification list, composition, volume),

- Measures to be taken to limit waste generation, particularly in case of hazardous waste,

- Separation of waste, particularly separation of hazardous waste from other types of waste and from recyclables,

- Waste disposal at the landfill sites,

- Waste treatment and/or disposal methods.

The Regulation on Waste Categories with Lists defines waste categories by activities. Some waste categories which may be generated as a result of activities potentially included in this Project are provided below.

Waste Generated by the Activities Potentially Included by the Project

| Activity from which the Waste Originates | Regulation Code |
| --- | --- |
| Wastes from agriculture, horticulture, aquaculture, forestry, hunting and fishing | 02 01 |
| Soil (including excavated soil from polluted/contaminated sites), rocks and excavated soil from excavator operation | 17 05 |
| Insulating materials and construction materials containing asbestos | 17 06 |

- Water Management Regulations

In FBiH, the Water Law of FBiH prescribes that water management acts must be obtained, regardless of their impact on water abstraction in all industries and activities, especially for industry and energy, as well as for any other activity which may affect volume and quality of water, the water management acts must be obtained.

According to the Water Law of FBiH, water-permitting process consists of three stages:

- issuing of Preliminary Water Approval;

- issuing of Water Approval;

- issuing of Water Permit.

Preliminary Water Approval sets the conditions, which have to be meet by project documentation, such as project design. Request for issuing of Preliminary Water Approval should be submitted parallel with request for issuing of Environmental Permit, as they both are the subject of issuing of Location Permit and Urban Permit. Request for Preliminary Water Approval has to be accompanied with Study for issuing of Preliminary Water Permit. This Study must be prepared by the company licensed by Federal Ministry of Agriculture, Water and Forestry. Preliminary Water Approval validity is expiring after three years, if Request for Water Approval was not submitted in that period.

Water Approval confirms that project documentation submitted with Request for issuing of Water Approval is in accordance with Preliminary Water Approval, other water acts and planning documentation. Request for issuing of Construction Permit has to be accompanied with Water Approval. Water Approval validity is expiring after two years, if Construction Permit was not issued and construction works were not started in that period.

Water Permit confirms that all the requirements set in the Water Approval are met and is issued before the Use Permit. The Water Permit defines purpose, terms and conditions of water use, facility and plant operating regime, terms and conditions of wastewater discharge, terms and condition of solid waste and liquid waste disposal and other terms and conditions. It also defines the applicant’s obligations related to wastewater measurement, measurement frequency, quality control and records keeping on used water, as well as obligations related to water fees accounting and payment. Water Permit is being issued for limited time period, but not longer than for 15 years.

In FBiH, water documentation is issued pursuant to the Regulation on Content, Form, Terms and Conditions and Manner of Issuance and Keeping of Water Documentation.

Article 111 of the Water law of FBiH foresee that Preliminary Water Approval is obtained within the Environmental Permit obtaining procedure. It is thus ensured that the environmental ministry can integrate in the Environmental Permit any water protection-related recommendations and measures.

In FBiH, the Sava River Water Agency, the Adriatic Sea Water Agency and Cantonal Ministries are responsible for issuing water management acts.

- Construction Regulations

The purpose of spatial planning is the optimal deployment of people, material goods and activities in space through organization, arrangement, use and protection of land resources. Spatial planning adopts an integrated approach that combines natural, anthropogenic and created spaces to solve spatial conflicts. In legal terms, spatial planning in BiH is the exclusive constitutional competence of entities and cantons. Such division of competencies requires the adoption of laws and bylaws at entity and cantonal level. The coverage of the country with spatial plans is incomplete.

In FBiH, construction is governed by the following legislation:

- The Law on Physical Planning and Land Use of FBiH

- Cantonal Laws on Physical Planning and Construction.

The Law on Physical Planning and Land Use of FBiH regulates: planning of land use through the development and adoption of planning documents and their implementation; the type and content of planning documents; land use at the entity level; control of the implementation of planning documents relevant for the entity; control over the enforcement of this legislation and penalties for legal entities and individuals.

Planning at all federal levels must be harmonized with specific regulations from the sectors of environment, water, land, forestry, health etc. as per article 9 of the Law.

Article 25. stipulates that institution responsible for enacting of Physical plan must provide to the entity that is responsible for elaboration of the Plan all relevant documentation including: water management plans, forestry plans, environmental strategy, development plan of agriculture, economy, transport etc. Institution responsible for enacting of Physical plan must enable cooperation and harmonization of the opinions with all stakeholders and space users and particularly with institutions responsible for water, forestry, agriculture, transport, energy, tourism health etc., and provide opinions and approvals from responsible institutions.

Pursuant to this law and cantonal regulations on physical planning and construction, in order to construct facilities, it is necessary to obtain an Urban Permit, Construction Permit and Use Permit. Depending on the type of construction, these permits are issued by the Federal Ministry of Spatial Planning, the Cantonal Ministries relevant for spatial planning, or by the local self-government units (Cities or Municipalities).

The Decree on Construction Site Organization, Mandatory Documentation on Construction Site and Construction Participants specifies the documents that must be kept at construction sites, including a Construction Site Organization Plan (CSOP). The CSOP contains the following:

- Description of preparatory works and site arrangements works during and after construction works,

- Description of technological scheme,

- Elaborate on Safety (composed of Elaborate on Protection at Work and Fire Fighting and Explosion Protection Elaborate),

- Environmental Protection Elaborate during construction works.

The CSOP must be developed by the Contractor for construction works prior to the commencement of construction works. It has to be controlled and signed by the Supervisory Authority which is the legal entity responsible for the overall supervision of construction works, as stipulated by the above-mentioned Decree. The Plan should correspond to the requirements, safety measures and obligations contained in the Environmental Permit or environmental protection requirements laid down in the construction approval process.

Water Approval and Environmental Permit are both the subject of issuing of Urban Permit. Investor is responsible for submission of Request for issuing of Urban Permit. Request has to be accompanied with Preliminary design. Ministry is obliged to respond on the request 30 days upon submission of Request. If the Request is not complete (e.g., document is missing), the authority will request this document, and 30 days period will start after all missing documents are submitted. Location permit is valid one year, and within that period Request for issuing of Construction Permit have to be submitted.

Article 54 defines the issuing of Construction Permit. Party to which the Location Permit is assigned is responsible for submission of Request for issuing of Construction Permit. Request for issuing of Construction Permit has to be accompanied with Detail design. Ministry is obliged to respond on the request 30 days upon summation of Request. If the Request is not complete (e.g., document is missing), the authority will request this document, and 30 days period will start after all missing documents are submitted.

- Land Acquisition

The proposed Project activities might have smaller involuntary resettlement and/or land acquisition that might be necessary to implement territorial development component or some parts of infrastructure works. Prior to the submission of subprojects for funding consideration, the PIU shall carefully screen the proposed subprojects to assess whether or not land acquisition may be required and to what extent.

The land acquisition in FBiH is regulated by the Law on Expropriation of FBiH (“Official Gazette of FBiH”, no. 70/07, 36/10, 25/12, 8/15 and Decision of Constitutional Court 34/16).

This Act regulates the conditions, manner and procedure of expropriation of the property for the construction of facilities of public interest. Property can be expropriated for construction of roads, business and industrial zones, economic, communal, medical, educational and cultural structures, civil defense structures and other structures of public interest as per article 3. The expropriation target includes real property owned by individuals and legal entities.

Property can only be expropriated upon the declaration of public interest for the projects. Expropriation may be carried out for the needs of the Federation of Bosnia and Herzegovina, cantons, cities, municipalities, public companies, their 100% owned subsidiaries and public institutions. Exceptionally, expropriation may establish easement in favor of citizens for the purpose of installing water and sewage pipes, electric and telephone cables, gas pipelines and in other cases determined by law as defined by the Article 6.

Public interest is declared by a special decree or a law (Art. 14 and 15). The public interest in the construction of a facility or the performance of other works in the area for which a regulatory plan or urban plan has been adopted shall be considered determined by that plan, i.e., project.

Expropriation may be complete or incomplete.

Complete expropriation allows the beneficiary of expropriation to obtain legal title over the expropriated property, i.e., it becomes the property of the expropriation beneficiary, while the rights of the previous owner over the property as well as other rights over that property cease to exist (Art. 7).

Incomplete expropriation does not entail change of ownership of land. Incomplete expropriation can establish easement on land and buildings as well as lease on land for a certain period of time (Art. 8)

By expropriating the property, the beneficiary of the expropriation acquires the right to use that real estate for the purpose for which the expropriation was performed. Landowners affected by a partial loss of their property are entitled to request complete expropriation and the corresponding compensation, in case partial expropriation would deteriorate the economic situation of the actual property owner or make the remaining part of the property useless or difficult to use. Owners must be informed of such right by the municipal/city authority. Such request may be submitted until the Decision on Expropriation is issued in the first instance, as well as during the appeal procedure if the affected owner was not informed of such right. (Art. 11).

Prior to submitting the proposal for expropriation, the expropriation user is obliged to invite the property owners through a public announcement for the purpose of acquiring the property by mutual agreement as per Art 23. Expropriation can be started only after the required funds have been secured and deposited with the bank in the assessed total sum for payment, or proof of existence of replacement properties provided (Art. 24) and compensation must be provided prior to formal transfer of ownership (Art. 31).

For reasons of urgency and in order to avoid major damage, the beneficiary of expropriation may take possession of land even before the Decision on Expropriation becomes final and before compensation is paid, but solely on the basis of a decision by the FBiH Government. Generally, compensation is provided by replacement with another appropriate property corresponding to the market value of the real estate expropriated in the same municipality or city but if the owner refuses such replacement property, or replacement property cannot be provided by the beneficiary of the expropriation, compensation is paid in cash at market value of the property.

The Law on Proprietary Rights (“Official Gazette of FBiH”, No. 66/13, 100/13 and Decision of Constitutional Court 32/19) stipulates acquisition, use, disposal, protection and termination of ownership rights and other proprietary rights as well as possession rights, including issues of restricting such rights, the right of servitude, co-ownership and joint ownership rights, the procedure for acquiring property rights over land and/or structures build on someone else’s land. Protection of ownership rights and other proprietary rights is guaranteed by this Law.  According to the Article 2, ownership rights and other proprietary rights can only be limited or taken away only in public interest but only under specific conditions defined by the Law in accordance with principles of international law. For the purpose of protection of natural resources, the environment, human health, cultural and historical heritage, etc., the manner of use and disposal of certain items may be limited or specifically regulated. A significant provision of the Law is that occupants of property acquire ownership rights upon 10 years of conscientious and legal occupancy, or upon 20 years of conscientious occupancy. In addition, the Law provides that the conscientious builder of a structure on land owned by another person is entitled to acquire such land, if the land owner did not oppose to the construction. The land owner is in this case entitled to request to be compensated for the market value of the land.

- Labor Regulations

The key legislation that regulates the terms and conditions of employment in FBiH are:

- Labor Law of FBiH (“Official Gazette of FBiH”, No. 29/16, 89/18 and 23/20 - Decision of Constitutional Court)

- Law on Health Insurance (“Official Gazette of FBiH”, No. 30/97, 7/02, 70/08, 48/11, 100/14 and Decision of Constitutional Court 36/18)

Labor Law of FBiH regulates the rights, obligations and responsibilities of employers and workers in relation to the implementation and improvement of safety and health protection of workers at work, as well as general principles of prevention and the system of rules of safety and health at work whose application helps in preventing injuries at work, occupational and other diseases related to work, as well as the protection of the working environment, and other issues related to safety and health at work. Law defines the conclusion of employment contract, working hours, salary, work contract termination, right and obligations under employment contracts and collective bargaining. The Law, inter alia, treats rights of worker and employer to enter employment contract, rights of minor and female workers, safety and health at work. Provisions of this Law are harmonized with International Labor Organization (ILO) Conventions on forced work, discrimination, child work, equal pay, freedom of association, freedom of organization and collective bargaining.

The laws prescribe in Article 20 the minimum employment age of 18 for concluding an employment contract, with exception of allowing persons between 15 and 18, with the consent of their legal custodians and based on a medical certificate issued by health facility, and provided that the given job does not endanger the minor’s health, moral and education. Employment contracts can be concluded as open ended or fix-term or part-time (Art. 22).

The terms and conditions provided by this Law include prohibition of discrimination in terms of employment requirements and selection of candidates, education, training and professional development, promotion and employment contract termination (Art. 10). Discrimination of workers and job seekers is prohibited with regard to sex, sexual orientation, marital status, family obligations, age, disability, pregnancy, language, religion, political and other opinions, ethnic origin, social origin, financial status, birth, race, skin color, membership or lack of in political parties and trade unions, health status, or any other personal characteristic. Harassment and sexual harassment are also prohibited (Art. 8).

Women in course of pregnancy and childbirth are given special protection. Women are entitled to 52 weeks of maternity leave. Employer cannot refuse to hire a woman because of her pregnancy or maternity leave. Furthermore, it is not allowed to terminate a labor contract to a woman after the expiry of the maternity leave.

Full working hours amount to 40 hours per week and they can be allocated to max. six working days (Art. 36). The Law prescribes breaks during working hours, as well as daily (at least 12 hours) and weekly rest (at least 24 hours). For working longer than 6 hours a day, a worker shall be entitled to rest in the duration of at least 30 minutes (Art. 44).

Employer’s obligation is to register workers for pension and disability insurance, health insurance and insurance in case of unemployment.

The worker is entitled to an increased salary for difficult working conditions, overtime and night work, and for work on a weekend, holidays or any other day for which it is determined by law not to work in accordance with the collective agreement, work regulations and employment contract (Art, 76).  The Law guarantees the worker’s right to a fair salary and full compensation of salary for the period of annual holidays, official holidays and temporary inability to work due to injury at work or occupational disease (Art. 81).

Workers are entitled to remuneration of salary during temporary inability to work caused by sickness or injury or other reasons provided for by the Law on Health Insurance. Salary compensation is entitled to the worker only for the days for which he would be entitled to salary or salary compensation in terms of employment regulations. Salary compensation is determined in the amount of at least 80% of the base for compensation, provided that it cannot be lower than the amount of the minimum salary valid for the month for which the compensation is determined. Salary compensation during sick leave amounts to at least 80% of the salary, whereas salary compensation during sick leave for injuries at work, for diseases related to pregnancy and birth, and for organ transplantation amounts to 100% of the salary.

The salary of workers and the elements for basic salary on the basis of working performance are determined by the collective agreement, the rulebook and the employment contract.

- Safety at Work Regulation

The legislation that regulates the occupational health and safety in FBiH is Law on Protection at work of FBiH (“Official Gazette of FBiH”, No. 79/20)

Law on Protection at work of FBiH has been harmonized with the ILO Convention on Occupational Safety and Health, No. 155 and Occupational Safety and Health Recommendation No. 164 of the ILO, as well as the provisions of the revised European Social Charter relating to the right of workers to safe and healthy working conditions, which Bosnia and Herzegovina has accepted and ratified. The provisions of Council Directive 89/391/EEC of 12 June 1989 on the introduction of measures to encourage improved security and Occupational health, which contains general principles regarding the prevention of occupational risks, safety and health at work and the elimination of risks that may cause accidents, on which all modern European laws governing this area are based, have been used during the preparation of this Law and the said directive has been transposed into legislation of Federation of Bosnia and Herzegovina.

Safety and protection of health at work, in terms of this law, is the provision of such working conditions which prevent the occurrence of occupational injuries, occupational and work-related diseases as much as possible and which create a precondition for full physical, mental and social safety of employees.

As per article 10 the employer who prepares technical documentation for facilities and technical-technological processes is obliged to apply the prescribed measures of safety and health protection at work when designing facilities and technical-technological processes, with an indication of all risks and measures for their elimination.

An employer who performs works on construction, installation, replacement of equipment, overhaul or reconstruction of facilities is obliged to prepare a Study on the arrangement of the work site and ensure the performance of works according to that study Art. 12). Work equipment must correspond to the work process being performed and must be appropriately adapted to that purpose so as not to endanger the safety and health of workers.

The employer is obliged to determine the organization of the implementation of occupational safety, the rules of prevention and protection by its internal act on occupational safety (Art. 23).

The employer is obliged to organize safety and health at work, perform risk assessment for each job, enable the employee to get acquainted with safety and health measures before starting work, adopt an internal act on occupational safety, informs workers about the introduction of new technologies and means for work, and dangers and harms to the health of workers, prepares workers for safe work and provides workers with means and equipment of personal protection, provides periodic medical examinations, provides periodic examinations means of work and equipment for protection at work, implement fire protection measures, implement measures to ensure first aid, and to inform the competent labor inspection of any death, accident that struck one or more workers, serious injury, occupational disease, any occurrence or diseases affecting more than one worker and any occurrence which could endanger the life or health of workers at work (Art. 22).

Workers are obliged to use personal protection equipment and comply with other instructions related to safety at work.

Vulnerable groups, such as pregnant women, mothers or nursing mothers, minors, persons with disabilities, as well as workers with changed working capacity in terms of pension and disability insurance regulations, are not allowed to work in jobs where there is a risk to their physical and mental health and life and in a difficult working condition (Art. 70).

ANNEX 4. MINUTES OF THE PUBLIC CONSULTATION

Minutes of the public consultation on the document 
„Environmental Management Plan (EMP) for the Sub-Project Lupoglav and Bistrica field in Žepče Municipality (Draft)“

# Location: Municipal Hall of Žepče Municipality

Date and time: 12/07/2019; 09:30

# Topic: Introducing the key stakeholders with the document content and discussion; Agenda is given in Annex 1

# Participants: The consultation was attended by 29 participants. The list of participants is given in Annex 2 and the photos in Annex 3.

In the introductory part, director of PIU Forestry and Agriculture Mr. Alojz Dunđer welcomed all the participants and introduced them with basic information on the project, dynamics and current activities, and what has been done so far with special emphasis on the short deadlines of the project, which closes on 30/11/2019.

The welcoming words were also presented by the Mayor of Žepče Municipality, Mr. Mato Zovko.

The presentation of draft EMP was held by Ms Dragana Selmanagić, on behalf of the consortium of the Hydro-Engineering Institute Sarajevo (HEIS) and Oikon Ltd. Zagreb who are responsible for preparation of this document. After the presentation a short pause followed, then discussion and answering questions asked by the participants.

Discussion, questions and answers to questions:

1. Luca Dunđer,  Žepče Municipality asked the following three questions:

1. “We have submitted our written comments related primarily to the old data from LEAP, which we expect to be corrected. Can you now give us a bit more clarifications regarding the monitoring and management system, since it is stated in the EMP that the 13 parameters are the responsibility of users of the system?”

2. “Given that users, but also those who will manage the system, need to have some additional knowledge, certain training will be required. Who will finance the necessary training?”

3. “On behalf of the Fishing Association I would ask whether and to what extent the catchment system will affect the river flora and fauna, will there be any negative effects?”

Dragana Selmanagić (HEIS): “The parameters commonly monitored in the case of irrigation and drainage are listed in EMP. However, the responsible Water Agency of the Sava River Basin stipulates in the Water Act the obligation to monitor the quantity and quality of irrigation water and this will have to be respected by those who will manage this system.”

Alojz Dunđer (PIU Forestry and Agriculture): “The Water Law obligation is to carry out certain measurements, therefore training is foreseen, we take this into account and we will do our best to carry out the training. We will try to finance the training by uses the funds from Component II. He emphasized that the management and maintenance of the system is the most important, whereas the local community will decide who will manage the system and who will maintain it (Utility Company or User Association). We will make this decision in parallel with the construction works. The ultimate users and their opinions are the most important for us.”

Zdenko Tadić (Hidroing Osijek, designer): “The water intake structure will have rough grids of 5 cm in diameter and the pump has holes that will allow the fish to pass. A water filter is also planned. It was also taken into account that the water intake structure is placed at a location of deeper water. So there is no danger of endangering the fish fund. If there are no fish hatcheries in the location of water intake then there will be no impacts. If the Fishing Association has information on the sites of the hatcheries, it would be good if they were to share this information.”

2. Ruža Dunđer, Žepče Municipality asked the following two questions:

1. “Since the project is not subject to the issuance of environmental permit under federal law, please refer in the EMP to the obligation and the applicable legislation of the Ze-Do Canton where the municipality of Žepče is located.”

2. “The costs incurred in maintaining the system (including all obligations under the monitoring plan) amount to approximately 8,200 KM per year for one location of the irrigation project. Will this price be included in the final price for the water user?”

Dragana Selmanagić (HEIS): She noted that the document provides a reference of the legal framework of the Ze-Do Canton, but that will be further emphasized to be more noticeable.

Alojz Dunđer (PIU Forestry and Agriculture): “We will take note of this information.”

Dragana Selmanagić (HEIS): The mentioned prices will not be included in the final water price for water users. The costs involved in the price will be known when the Main design is completed and when the first calculations are made. Otherwise, the prices in the monitoring plan are rough estimates and they certainly could be lower.

Zdenko Tadić (Hidroing Osijek, designer): “The planned monitoring in EMP and the corresponding data are good to have. We do not know how much funds will actually be needed in the end. There is no need to measure what will not be necessary, however, water salinity is most important for irrigation and it must be measured. The biggest problems were the washing of irrigation sprinkles, removing packaging from pesticide treatment, etc., so it is very important to know who will be responsible for this tasks, how it will be removed and how much it will cost.”

Alojz Dunđer (PIU Forestry and Agriculture): “The most important is the price of water. We have tried to make it affordable, so we have chosen the technical solution that consumes the least energy by using water reservoirs, pumps and water use in the morning hours with a natural fall. In all aspects we will analyse the real water needs. Ultimately, water is free, only the maintenance of the system will be paid.”

Dragana Selmanagić (HEIS):”There are competent water and land institutions in the FBiH, who prescribe what needs to be measured and with what dynamics, so we cannot choose what we will or will not measure.”

3. Nijaz Malićbegović, a resident of Žepče Municipality: “The project is good. I am here on behalf of the landowners, who have been delivered a Decision on declaration of public interest. Our plots are located in Bistrica and we do not know the system location and how much land the system will occupy?”

Luca Dunđer, Žepče Municipality: “The expropriation process is in progress, you will be informed about everything, you can always get information in the Municipality which the participant of this irrigation project. In any case, we made sure the system occupies as less land as possible. Concretely, through your "Lanena bara" plot in Bistrica passes the pipeline route and valve chamber will be installed but on the very edge of the plot beside the public land. You are free to come to the Municipality and get insights into all the documents and geodetic layers we currently have for this project.”

Nijaz Malićbegović: “If that is the case then there will be no problems with our consent.”

Luca Dunđer, Žepče Municipality: “You will be invited to sign a contract and then we will agree on all your rights.”

Zdenko Tadic (Hidroing Osijek, designer) joined in providing an answer by explaining the meaning of valve chamber and manner of laying pipes which will not destroy the land, but the land will continue to be used after the completion of the works.

4. Željko Šumić, representative of Local Community (LC) Lupoglav:

“Is it noticed that the invasive plant species are spread in the irrigated area?”

Božica Šorgić (Oikon): “I would like to point out that in the previous sub-project area in the location in Odžak we identified many invasive plant species in drainage canals, but we did not notice any in Žepče. However, it is good to alert of the possibility of their appearance in this document.”

Mayor Mato Zovko; “I urge all the presidents of Local Communities to provide more information to their residents about the project and about everything that follows. Together we will deal with all issues more quickly.”

At the end of the public consultation, the representative of the Investor Amela Ibrahimović (Federal Ministry of Agriculture, Water Management and Forestry) and representative of the Consultant Dragana Selmanagić (HEIS) noted that the draft EMP is publicly available in the electronic version of the website of PIU Forestry and Agriculture (http://portal.piusum.ba).

All participants were invited to review the draft EMP in detail and to submit comments, opinions and suggestions on the document, in writing, as soon as possible, at the following address:

Federal Ministry of Agriculture, Water Management and Forestry

PIU Forestry and Agriculture

Irrigation Development Project in Bosnia and Herzegovina (IDP)

Trampina street 4/1

71 000 Sarajevo, B&H

The representatives of the Consultant have concluded that new findings, argumentative comments and suggestions from the public consultation will be integrated into the final EMP document.

# Minutes prepared by:  Dragana Selmanagić, 15/07/2019

# Annexes:

# Annex 1. Agenda

# Annex 2. List of participants

Annex 3. Photos

ANNEX 1.

AGENDA

| Time | Activity |
| --- | --- |
| 09:30 – 09:45 | Welcome Mayor/representative of Žepče Municipality Director/representative of PIU Forestry and Agriculture |
| 09:45 - 10:30 | Presentation of Environmental Management Plan (EMP) for the Sub-Project areas Lupoglav and Bistrica field in Žepče Municipality (Draft), Consultants |
| 10:30 – 10:45 | Coffee break |
| 10:45 – 12:15 | Discussion and comments Participants |
| 12.15 - 12.30 | Conclusions |

ANNEX 2.

ANNEX 3.

Preliminary design of irrigation system in sub-project areas Lupoglav and Bistrica field in Žepče Municipality, March 2019, Higracon, Ltd. Sarajevo and Hidroing, Ltd. Osijek

Accessible at - https://www.worldbank.org/en/projects-operations/environmental-and-social-framework

Preliminary design of irrigation system in sub-project areas Lupoglav and Bistrica field in Žepče Municipality, March 2019, Higracon, Ltd. Sarajevo and Hidroing, Ltd. Osijek

Ibid

Preliminary design of irrigation system in sub-project areas Lupoglav and Bistrica field in Žepče Municipality, March 2019, Higracon, Ltd. Sarajevo and Hidroing, Ltd. Osijek

Preliminary design of irrigation system in sub-project areas Lupoglav and Bistrica field in Žepče Municipality, March 2019, Higracon, Ltd. Sarajevo and Hidroing, Ltd. Osijek

“Integrated Development Strategy of Žepče Municipality 2018-2027”, February 2018

Decree on Watercourse Categorization („Official Gazette of R BiH“, No. 42/67)

Decree on Waters Classification („Official Gazette of R BiH“, No. 19/80)

Water Management Plan for the Sava River Basin in the Federation of Bosnia and Herzegovina (2016 – 2021) , Supporting document no. 10 - Assessment of status and risk assessment for surface water bodies , November 2016

Results obtained from the designer of Preliminary Design for irrigation system in sub-project areas Lupoglav and Bistrica field in Žepče Municipality, March 2019 - Higracon, Ltd. Sarajevo i Hidroing, Ltd. Osijek

“Integrated Development Strategy of Žepče Municipality 2018-2027”, February 2018

Federal Institute for Development Programming, "Socioeconomic Indicators by Municipalities FBiH in 2016", Sarajevo, June 2018

„Integrated Development Strategy of Žepče Municipality 2018-2027“, February 2018

Federal Institute for Development Programming, "Socioeconomic Indicators by Municipalities FBiH in 2016", Sarajevo, June 2018

„Integrated Development Strategy of Žepče Municipality 2018-2027“, February 2018

Federal Ministry of Agriculture, Water Management and Forestry, „Irrigation Development Project in Bosnia and Herzegovina (IDP)“, „Environmental and Social Management Framework“, January 2012

Law on Changes and Amendments to the Law on Waste Management („Official Gazette of FB&H“, No. 72/09)

Official Gazette of FBiH, No. 15/21

Official Gazette of FBiH, No. 19/04, 1/21

Official Gazette of FBiH, No. 19/04, 1/21

Official Gazette of FBiH, No. 33/03, 72/09, 92/17

Official Gazette of FBiH, No. 9/05

Official Gazette of FBiH, No 70/06

Official Gazette of FBiH, No. 06/08, 57/09, 72/09

Official Gazette of FBiH, No. 2/06, 72/07, 32/08, 4/10, 13/10, 45/10

Official Gazette of FBiH, No. 48/09, 75/09, 93/12, 74/13, 89/14, 99/14, 53/15, 101/15

Official Gazette of FBiH, No. 29/16, 89/18, 23/20 - Decision of Constitutional Court

Official Gazette of FBiH, No. 30/97, 7/02, 70/08, 48/11, 100/14, 36/18

Official Gazette of FBiH, No. 79/20

Convention on Occupational Safety and Health No. 155, 1981, ILO, Available at: http://www.ilo.org/dyn/normlex/en/f?p=normlexpub:12100:0::no::p12100_instrument_id:312300

Occupational Safety and Health Recommendation (No. 164), 1981, ILO, Available at: http://www.ilo.org/dyn/normlex/en/f?p=normlexpub:12100:0::no:12100:p12100_instrument_id:312502:no

European Social Charter 1961, Available at: https://www.coe.int/en/web/european-social-charter

Council Directive 89/391/EEC Of 12 June 1989 on the Introduction of Measures to Encourage Improvements in the Safety and Health of Workers at Work